SECURIAN FINANCIAL

AEM DAM Discovery FINDINGS

FINDINGS REPORT

CURRENT STATE ASSESSMENT Repository Architecture & Configuration Baseline

| 1,530 Live Tags |  | 137 Metadata Fields |  | 442 Live Folders |  | 91 Namespaces |
| --- | --- | --- | --- | --- | --- | --- |

| 69,512 Total Asset Count |  | 527.80 GB Total Storage Size |  | 152 Workflow Steps |  | 46 Users Surveyed |
| --- | --- | --- | --- | --- | --- | --- |

| Prepared by | Engagement | Phase |
| --- | --- | --- |
| Cella Inc | Migration Strategy & Assessment Securian Financial | Discovery Current State Assessment |

# Executive Summary

This Findings Report establishes a current-state baseline for the Securian Financial AEM Digital Asset Management environment by focusing strictly on system architecture, data governance, and repository organization. The assessment evaluated five workstreams: the taxonomy and tagging framework, metadata schema application, physical folder hierarchy design, workflow engine configuration, and namespace registration.

In parallel with the architectural assessment, stakeholder interviews and user survey responses were reviewed to understand how the DAM is used in day-to-day workflows, providing operational context for interpreting the structural and configuration findings documented in this report.

Analysis was drawn from data extracted using the AEM Package Manager export tool and architectural audits conducted during the discovery period.

The assessment reveals highly variable configuration standards across different operational departments, significant syntax anomalies within the Java Content Repository (JCR) nodes, and notable divergences from Adobe's published AEM best practice guidance across all five workstreams. This document presents those observations with supporting data and contextual best practice benchmarks to inform subsequent phases of the project.

💡 PLAIN LANGUAGE SUMMARY What This Means

Think of this document like a health inspection for Securian's digital filing system the place where all marketing materials, forms, videos, and images are stored.Our team examined how the system is currently organized: how things are labeled, sorted, categorized, and governed. This report explains what we found and how it compares to established best practices for systems like this.

### Operational & Adoption Observations

In addition to the repository architecture assessment, stakeholder interviews and survey responses highlighted several operational patterns affecting how the DAM is used in practice. User groups interact with the system in markedly different ways depending on their role in the content lifecycle. Creators are the most invested in metadata quality and governance, while many campaign teams interact with the DAM primarily through shared links rather than direct asset management. Librarians and operational uploaders perform the majority of asset ingestion and metadata entry but currently operate without shared documentation, consistent metadata standards, or workflow support.

These behavioral patterns help explain why many technical capabilities within the DAM — particularly metadata-driven search and taxonomy classification — are underutilized. In practice, users often rely on folder navigation or ad-hoc link sharing rather than structured metadata search. The findings suggest that repository architecture and taxonomy improvements will need to be paired with clear governance models, operational standards, and user enablement to ensure consistent adoption of the new DAM structure.

💡 IMPLICATIONS FOR MIGRATION

The discovery findings indicate that the upcoming AEM migration represents more than a technical platform transition. It also provides an opportunity to reset the operational structure that governs how assets are organized, described, and maintained. Several system capabilities (particularly metadata-driven search, taxonomy classification, and workflow automation) are currently underutilized. Interviews and survey responses suggest that this is not due to lack of user interest, but rather the absence of consistent standards and governance supporting these features. As a result, many teams rely on folder navigation, direct asset links, or team-specific practices rather than shared metadata conventions. For the migration to deliver its full value, structural improvements to the repository should be paired with clear operational practices that support adoption across teams. Key areas of focus include: - Metadata Standards - Establish a simplified set of required metadata fields and controlled vocabularies that support search, filtering, and compliance needs. - Taxonomy Rationalization - Consolidate duplicate classification structures and align tagging frameworks with how assets are actually used across teams. - Repository Structure Alignment - Clarify the purpose of parallel asset containers and reduce structural redundancy where possible. - Governance Model - Define ownership and stewardship for taxonomy, metadata standards, and DAM configuration to ensure ongoing consistency. - User Enablement - Provide documentation, onboarding guidance, and operational workflows that support consistent asset ingestion and classification practices. The migration therefore represents not only a technical modernization effort, but also an opportunity to establish shared operational practices that allow the DAM to function as a reliable enterprise asset system.

## Findings Overview

| Workstream | Key Observations | Best Practice Deviation | Configuration Health |
| --- | --- | --- | --- |
| Taxonomy & Tags | 1,530 tags ¦ 32% exceed depth threshold ¦ 1,094 unused | Depth, naming syntax, governance model | ⚠️ Significant Deviation |
| Metadata Schema | 137 fields ¦ 0 mandatory ¦ 55 unregistered namespaces | Enforcement, data type distribution, completeness | ⚠️ Significant Deviation |
| Folder Structure | 442 folders ¦ 9 levels deep ¦ technical node exposure | Depth limit, naming consistency, node hygiene | ⚠️ Significant Deviation |
| Workflow Engine | 152 steps ¦ label/function mismatches ¦ goto dependencies | Step documentation, routing patterns, error handling | ⚠️ Moderate Deviation |
| Namespace Coverage | 91 namespaces ¦ 72 unregistered custom/vendor | Registration completeness, coverage hygiene | ⚠️ Moderate Deviation |
| User Access | 46 surveyed ¦ permissions inconsistently enforced | Role-based access model adherence | ⚠️ Moderate Deviation |

### User Experience & Workflow Observations

While this report primarily evaluates the structural configuration of the AEM DAM repository, interviews and surveys with 46 users revealed several behavioral patterns that influence how the system functions in practice.

Key observations include:

- Metadata reliability challenges: Inconsistent metadata standards and lack of enforcement reduce confidence in metadata-driven search, leading many users to rely on folder browsing instead.

- Operational workload concentration: Librarians and operational uploaders handle the majority of asset ingestion and metadata entry but currently lack shared standards, automation support, and documentation for consistent practices.

- Link-based asset consumption: Many marketing campaign teams interact with the DAM indirectly through shared links rather than navigating the repository itself.

- Governance inconsistency: Governance practices exist within certain teams but are not consistently applied across departments, resulting in variability in asset classification and metadata completeness.

These patterns indicate that improvements to taxonomy, metadata schema design, and repository structure should be accompanied by governance frameworks and user enablement to support consistent operational adoption.

# 1. Asset Inventory Overview

💡 PLAIN LANGUAGE SUMMARY What This Means

The DAM (Digital Asset Management system) is Securian's centralized repository for all digital files marketing materials, compliance forms, videos, images, and web content fragments. This section documents the structural configuration of the repository as observed through the data extraction. What is documented here: the confirmed folder architecture, how many containers exist, how deep the structure goes, and what root-level containers are present.

📋 KEY FINDINGS AT A GLANCE

• 442 total folders confirmed

• 21 depth-1 root containers repository is significantly broader than 4 primary containers

• Folder depth extends to 9 levels

• Asset count per folder

• Storage size (total and by type)

• Parallel naming patterns observed: multiple containers appear to serve similar asset types

(e.g., /doc and /s-doc, /form and /s-form, /video and /s-vid, /reg and /s-reg)

## 1.1 Total Asset Count

Asset count data was not populated in the Phase 4 extraction. The Asset Count column across all 442 folder rows is empty. No confirmed total asset count can be stated from the current extraction data set. All figures in this section are pending receipt from a dedicated volume audit.

| Container / Path | Asset Count | Storage Size | Notes |
| --- | --- | --- | --- |
| /content/dam (entire repository) | 69,512 | 527.80 GB | Total across all 21 root containers |
| /content/dam/s-vid | 4 | 0.2481 | Primary video container |
| /content/dam/video | 1550 | 104.5767 | Parallel video container relationship to s-vid TBD |
| /content/dam/s-doc | 463 | 0.8381 | Primary document container |
| /content/dam/doc | 4227 | 4.1066 | Parallel document container relationship to s-doc TBD |
| /content/dam/form | 12330 | 5.8954 | Primary forms container |
| /content/dam/s-form | 7946 | 4.2876 | Parallel forms container relationship to /form TBD |
| /content/dam/s-frag | 149 | 0.0001 | Experience fragments primary container |
| /content/dam/fragments | 1515 | < 0.0001 | Parallel fragments container relationship to s-frag TBD |
| /content/dam/img | 18528 | 8.3588 | Image assets container |
| /content/dam/creative-assets | 13997 | 306.7281 | Creative assets container |
| /content/dam/reg | 746 | 0.3091 | Regulatory/compliance assets |
| /content/dam/s-reg | 341 | 0.0375 | Parallel regulatory container relationship to /reg TBD |
| /content/dam/int | 1096 | 77.8716 | Internal assets container |
| /content/dam/i-doc | 199 | 0.2527 | Internal documents container |
| /content/dam/securian | 3556 | 10.8374 | Securian-branded assets |
| /content/dam/_VTT | 4 | < 0.0001 | Video text track (caption) files |
| /content/dam/_DMSAMPLE | 35 | 0.0052 | Dynamic Media sample assets |
| /content/dam/tech | 25 | 0.0011 | Technical/developer assets |
| /content/dam/uploads | 326 | 1.1685 | Ad-hoc uploads container |
| /content/dam/marketing-ops | 72 | 0.0678 | Marketing operations (Paginator output) |
| /content/dam/archive | 2174 | 1.5456 | Retired or unused assets |
| /content/dam/templates | 100 | 0.4119 | Reusable asset templates |
| /content/dam/workfront | 129 | 0.2553 | Workfront-integrated assets / proofs |

## 1.2 Confirmed Repository Architecture Root Container Inventory

Confirmed 21 depth-1 root containers within /content/dam. The current document previously described 4 primary containers this is incorrect. The repository has grown beyond a 4-container model into a 21-container structure, several of which appear to serve overlapping or parallel purposes.

| Root Container | Path | Depth-2 Sub-Containers | Container Type | Observation |
| --- | --- | --- | --- | --- |
| s-vid | /content/dam/s-vid | fi, am, ia, il, bd, grp, sf, rs, aff (9) | Primary Videos | Current primary video container; department abbreviations at depth 2 |
| video | /content/dam/video | fi, am, ia, il, bd, grp, sf, rs, aff, net, ca (11) | Parallel Videos | Mirrors s-vid structure; purpose relationship to s-vid not documented |
| s-doc | /content/dam/s-doc | fi, am, ia, il, bd, grp, sf, rs (8) | Primary Documents | Current primary document container; department abbreviations at depth 2 |
| doc | /content/dam/doc | fi, am, ia, il, bd, grp, sf, rs, ai, sc, tpa-forms, highspot-user-testing (12) | Parallel Documents | Mirrors s-doc structure with additional sub-folders; purpose relationship to s-doc not documented |
| form | /content/dam/form | fi, am, ia, il, bd, grp, oc, sf, rs, dcs (10) | Primary Forms | Current primary forms container; includes /oc (other/overflow?) not present in s-form |
| s-form | /content/dam/s-form | fi, am, ia, il, bd, grp, sf, rs, med, dcs (10) | Parallel Forms | Mirrors /form structure; relationship to /form not documented |
| s-frag | /content/dam/s-frag | ia, il, rs, calendar (4) | Primary Experience Fragments | Experience fragments for web content; narrow dept coverage vs. video/doc containers |
| fragments | /content/dam/fragments | video, events (2) | Parallel Fragments | Sparse; stores video fragments and events; relationship to s-frag not documented |
| reg | /content/dam/reg | performance-reports, prospectus, inv, lic, crt (5) | Regulatory Assets | Regulatory filing and compliance assets; labeled by document category not department |
| s-reg | /content/dam/s-reg | comp, inv (2) | Parallel Regulatory | Sparser regulatory container; relationship to /reg not documented |
| img | /content/dam/img | brand, dp, pic, social, email, sc, in5, ca (8) | Image Assets | Image assets organized by use-case at depth 2 (not department abbreviations) |
| creative-assets | /content/dam/creative-assets | a-pic, img (2) | Creative Assets | Small creative asset container; overlaps functionally with /img |
| int | /content/dam/int | form, vid, doc, reg (4) | Internal Assets | Internal-use assets organized by type at depth 2; parallel to primary type containers |
| i-doc | /content/dam/i-doc | ecs, data, sales-hub, ai (4) | Internal Documents | Internal document variants; relationship to /doc and /int/doc not documented |
| securian | /content/dam/securian | groupSales, contacts, securianam-com, wholesalers, advisor, promo, securian-com, securiancanada-ca (8) | Brand / Channel | Brand and channel-specific assets; mixed naming conventions at depth 2 |
| _CSS | /content/dam/_CSS | securian_video, securian_email_link_share, securian_social_share, _OOTB (4) | System / Utility | Shared media assets (CSS, images used by templates); underscore prefix signals system use |
| _VTT | /content/dam/_VTT | securian, int, video (3) | System / Utility | Video text track (caption/subtitle) files; underscore prefix signals system use |
| _DMSAMPLE | /content/dam/_DMSAMPLE | dynamicmedia-interactive-video-product, dynamicimageset-assets, dynamicspinset-assets, carouselsample-assets (4) | System / Sample | Dynamic Media sample assets; long descriptive naming departs from abbreviated convention |
| tech | /content/dam/tech | gsap, groovytools (2) | Technical / Developer | Technical asset libraries; groovytools appears in both /tech and /workfront/groovytools |
| uploads | /content/dam/uploads | (no sub-containers in extraction) | Ad-Hoc | Flat upload container with no depth-2 sub-structure in current extraction |
| marketing-ops | /content/dam/marketing-ops | Paginator (1) | Operational | Houses output from the Workfront / Silicon Paginator automated upload pipeline |

🔍 FLAGGED OBSERVATION

FLAGGED OBSERVATION: The repository contains multiple parallel containers serving the same asset type each pair below stores similar content under different root paths:

/content/dam/s-vid and /content/dam/video

/content/dam/s-doc and /content/dam/doc

/content/dam/form and /content/dam/s-form

/content/dam/s-frag and /content/dam/fragments

/content/dam/reg and /content/dam/s-reg

/content/dam/int and /content/dam/i-doc (both store internal documents)

The functional relationship between each pair whether one is legacy/archive, active, or in-use by a different team is not documented in the extracted data and could not be determined from the exports alone. This is documented here as a current-state structural observation requiring stakeholder clarification.

📐 BEST PRACTICE BENCHMARK

AEM Best Practice: DAM repositories benefit from a single authoritative container per asset type, with access controls and taxonomy providing the differentiation between groups and use cases. Multiple parallel containers for the same asset type increase the likelihood that assets for the same purpose are stored in different locations, complicating search, governance, and access control administration.

## 1.3 Confirmed Folder Depth Distribution

The following depth distribution is sourced directly from the export and represents the confirmed current state of the folder hierarchy. Total folder count of 442 is the authoritative figure from the AEM exports

| Depth Level | Folder Count | Description | Best Practice Alignment |
| --- | --- | --- | --- |
| 1 Root | 21 | Top-level containers directly under /content/dam | ✅ Within best practice root containers appropriate at this level |
| 2 Department / Type | 115 | Primary operational sub-containers (department abbreviations, asset-type labels) | ✅ Within best practice second level appropriate for org/type grouping |
| 3 Sub-Department / Function | 116 | Third-level groupings below primary departments | ✅ Within best practice reasonable at this depth |
| 4 Category | 108 | Fourth-level groupings | ⚠️ Approaching best practice threshold this is typically the recommended maximum depth |
| 5 Sub-Category | 68 | Fifth-level folders | ⚠️ Exceeds typical best practice guidance (3–4 levels recommended) |
| 6 Granular Sub-Category | 8 | Sixth-level folders | ⚠️ Significantly exceeds best practice depth |
| 7 Deep Nesting | 4 | Seventh-level folders | ⚠️ Significant depth increases browse complexity and path length |
| 8 Deep Nesting | 1 | Eighth-level folder | ⚠️ Extreme depth for a file system hierarchy |
| 9 Deepest Path | 1 | Single deepest path in the repository deepest observed path in the extraction | ⚠️ Extreme depth single-path outlier at level 9 |

📐 BEST PRACTICE BENCHMARK

AEM Best Practice: Physical folder hierarchies should be kept as flat as practical typically no more than 3–4 levels. Granular classification beyond that depth is most effectively handled through the tagging taxonomy and metadata fields, rather than through physical folder nesting. Deep folder structures increase browse complexity, lengthen JCR paths, and can create access control administration challenges as permissions cascade through nested levels.

## 1.4 File Type Distribution

The following observed file types are documented based on stakeholder interviews and system inspection during discovery. Counts and storage sizes for each type are pending receipt of a dedicated volume audit.

| File Category | File Types Observed | Primary Container(s) | Primary Team |
| --- | --- | --- | --- |
| Documents & Forms | PDF | s-doc, doc, form, s-form, s-reg, reg | Librarian team primary asset type managed |
| Images | JPEG, PNG, GIF | img, creative-assets, securian | Creative Services / designers |
| Video | Various formats (MP4 and others) | s-vid, video, _VTT (captions) | Creative Services Dan Novack primary uploader |
| Experience Fragments | Web component formats | s-frag, fragments | Web/digital team |
| Microsoft Word | .docx | doc, s-doc, int/doc | Various teams drafts and templates |
| Presentations | .pptx | doc, s-doc | Sales enablement and training |
| CSS / Web Media | CSS, SVG, shared images | _CSS | System/technical not for editorial use |
| Video Captions | .vtt | _VTT | System-generated during video processing |
| Dynamic Media Samples | Various | _DMSAMPLE | System samples not production assets |
| Automated PDF Output | PDF | marketing-ops/Paginator | Erica Schultz team Workfront + Silicon Paginator pipeline |

| File Type | Asset Count | Storage Size (GB) | % of Total Storage |
| --- | --- | --- | --- |
| Video (MOV, MP4) | 1,895 | 405.7977 | 76.88% |
| JPEG, JFIF | 19,776 | 53.3805 | 10.12% |
| PSD | 3,344 | 39.4714 | 7.48% |
| PDF | 29,227 | 15.5377 | 2.94% |
| Postscript (AI, EPS) | 4,443 | 5.2649 | 1.00% |
| ZIP | 216 | 3.6592 | 0.69% |
| Presentation (PPTX) | 325 | 3.2590 | 0.62% |
| Audio (MP3, WAV) | 32 | 0.5428 | 0.10% |
| PNG | 5,759 | 0.4020 | 0.08% |
| Template (DOTX, POTX, XLTX, OFT) | 75 | 0.2739 | 0.05% |
| GIF | 141 | 0.1406 | 0.03% |
| TIF | 58 | 0.0310 | 0.01% |
| Web Assets (SVG, CSS, HTML, XML) | 1,712 | 0.0263 | < 0.01% |
| DOCX, DOC,TXT | 350 | 0.0224 | < 0.01% |
| Excel (XLSX, XLS, CSV) | 80 | 0.0035 | < 0.01% |
| VTT (captions) | 357 | 0.0015 | < 0.01% |
| Calendar (ICS) | 22 | 0.0007 | < 0.01% |
| Other | 1,700 | 0.0053 | < 0.01% |
| Total | 69,512 | 527.8033 |  |

# 2. Taxonomy & Tagging Framework

💡 PLAIN LANGUAGE SUMMARY What This Means

Tags are labels attached to assets to support classification and findability similar to hashtags. AEM organizes these labels into a hierarchical namespace structure: each "root" is a top-level category, with progressively specific sub-tags branching below it. The current taxonomy contains 1,530 live tags across 10 root categories, spanning up to 6 levels of depth. This section documents the full structural state of that taxonomy: how it is organized, how deep it goes, what naming patterns exist, and how the tags are used.

📋 KEY FINDINGS AT A GLANCE

• 1,530 total live tags confirmed (source: AEM Exports)

• 10 root categories across 8 tag namespaces wcm-tags namespace holds 1,012 tags (66%)

• All 1,530 tags show zero asset associations in the extraction data

• 494 tags (32.3%) exist at depth 5 or 6 exceeds best practice threshold

• 328 tags flagged INVALID ID SYNTAX uppercase, ampersands, underscores, parentheses

• 423 tags flagged for consolidation (duplicate titles across namespaces)

• 765 tags flagged as unused (zero assets, >3 months old)

• 7 tags flagged DELETE (outdated/temp) ¦ 7 tags flagged DEPRECATE (low-quality)

• wcm-tags:security subtree (204 tags) stores access-control group IDs, not content labels

• Two mirror 50-state trees exist: wcm-tags:states and wcm-tags:states_excluded

## 2.1 Tag Namespace Structure Volume by Namespace

The 1,530 tags in the repository are distributed across 8 tag namespace prefixes. Each tag by its full JCR path, making it possible to quantify the volume held within each namespace. The wcm-tags namespace dominates the taxonomy by volume, holding approximately two-thirds of all tags.

| Namespace | Tag Count | % of Total | Root Category Title | Notes |
| --- | --- | --- | --- | --- |
| wcm-tags: | 1,012 | 66.1% | WCM Tags | Largest namespace; 24 sub-trees covering content classification, distribution, security, product lines, states, and more |
| securian: | 430 | 28.1% | Securian | Second largest; 9 sub-trees covering audience, product & services, business lines, teams, media vehicles, and TruForm |
| asset-preview: | 49 | 3.2% | Asset Preview | Asset management and brand asset classification; 2 sub-trees (AGIA, brand-assets) |
| workflow: | 10 | 0.7% | Workflow | Workflow-related classification tags; 2 sub-trees (projects, wcm) |
| properties: | 8 | 0.5% | Asset Properties | Technical asset property tags (orientation, style) |
| experience-fragments: | 5 | 0.3% | Experience Fragments | XF variation classification; 1 sub-tree |
| forum: | 5 | 0.3% | Forum | Forum topic classification; appears to be legacy or unused feature |
| default: | 1 | 0.1% | Standard Tags | Single tag (do-not-translate); AEM built-in namespace |
| (no prefix) | 10 | 0.7% | None | 10 root-level tags with no namespace prefix including: asset-preview, custom-search-tag, default, experience-fragments, facebook, forum, properties, securian, wcm-tags, workflow |

## 2.2 Structural Depth Analysis

AEM best practice guidance recommends keeping tag hierarchies as flat as practical typically no deeper than 3–4 levels. Granular asset classification beyond that depth is more effectively handled through metadata field values. The current taxonomy extends to 6 levels across all namespaces.

| Depth Level | Tag Count | % of Total | Health Status | Representative Example |
| --- | --- | --- | --- | --- |
| 1 Root | 10 | 0.7% | ✅ Within Best Practice | asset-preview, securian, wcm-tags, workflow, default... |
| 2 Parent | 46 | 3.0% | ✅ Within Best Practice | wcm-tags:advisor, securian:audience, securian:product-services... |
| 3 Standard | 720 | 47.1% | ✅ Within Best Practice | wcm-tags:document_type/email, securian:website/advisor... |
| 4 Standard | 260 | 17.0% | ✅ Within Best Practice (threshold) | wcm-tags:advisor/IA/Generic_IA, securian:audience/.../amz... |
| 5 Deep/Complex | 344 | 22.5% | ⚠️ Exceeds Best Practice Threshold | securian:product-services/individuals-families/individual-annuity/fixed-deferred-annuity/... |
| 6 Deep/Complex | 150 | 9.8% | ⚠️ Significantly Exceeds Best Practice | securian:platform-media-vehicles/Owned-media/Securian-social-media-accounts/... |

📐 BEST PRACTICE BENCHMARK

AEM Best Practice: Tag hierarchies should generally not exceed 3–4 levels of depth. Tags should represent broad, reusable themes meaningful across the content ecosystem not micro-level asset details better captured in structured metadata fields. Taxonomies should be additive and cross-functional rather than mirroring folder paths or duplicating data that belongs in metadata attributes (e.g., specific product names, geographic state codes, or access-control group IDs).

The 494 tags at depth 5 and 6 are concentrated in two namespaces: securian: (particularly the product-services, platform-media-vehicles, and topics sub-trees) and wcm-tags: (particularly the feature-articles and personalization sub-trees). The depth in these namespaces reflects a pattern of encoding highly specific asset attributes individual product variant names, specific regional sales territories, and named media platforms as tag hierarchy nodes rather than as structured metadata field values.

## 2.3 Tag Status Breakdown Flag Summary

Five status flags were applied to every tag based on automated analysis of asset associations, title duplication, and JCR node name syntax. The following table presents the complete breakdown as extracted. These statuses are not editorial assessments they are the direct output of the JCRUNCH extraction tool applied to the live repository data.

| Status Flag | Tag Count | Description | Concentration |
| --- | --- | --- | --- |
| 🔄 CONSOLIDATE: Duplicate Title | 423 | Tag title duplicates another tag's title same label exists in multiple namespace locations | Largest clusters: wcm-tags:feature-articles (162 candidates), wcm-tags:states (52), wcm-tags:related_product (21), securian:product-services (20) |
| ⚠️ FIX: Invalid ID Syntax | 328 | Tag node ID contains characters non-compliant with AEM's JCR node naming specification | Concentrated in securian: namespace securian:truform (32/33 tags), securian:topics (95/97), securian:platform-media-vehicles (61/62), securian:product-services (59/126) |
| 🚫 DELETE: Outdated/Temp | 7 | Tag represents a discontinued product, retired campaign, or temporary classification | Secure Legacy Whole Life (product retired), Vision 2020 (campaign ended appears 4 times across namespaces), Legacy Planning subcategory |
| 🗑️ DEPRECATE: Low-Quality Content | 7 | Tag represents a vague or unhelpful classification value | Includes: wcm-tags:document_type/other, wcm-tags:language/other, wcm-tags:firms_approved/all_other_banks, all_other_bd, all_other_bgaimo, all_other_imo, securian:product-services/.../otherservices |

🔍 FLAGGED OBSERVATION

The "1,094 tags marked for review" figure represents UNUSED + INVALID SYNTAX tags combined (765 + 328 = 1,093, within 1 of the dashboard value).

## 2.4 Root Category Inventory All 10 Roots

The 10 root categories sit at depth level 1 and define the top-level organizational structure of the taxonomy. Eight of the 10 roots are flagged as either UNUSED or CONSOLIDATE at the root level itself meaning the root tag carries no direct asset associations and/or its title duplicates another namespace's root.

| Root Tag ID | Display Title | Status | Sub-Tree Size | Key Observation |
| --- | --- | --- | --- | --- |
| wcm-tags | WCM Tags | 👻 UNUSED | 1,012 tags total across 24 sub-trees | Largest namespace; contains classification, distribution, security, product, state, and personalization trees see 2.5 for detail |
| securian | Securian | 🔄 CONSOLIDATE | 430 tags total across 9 sub-trees | Second largest; product-services and platform-media-vehicles sub-trees have significant syntax violations see 2.6 for detail |
| asset-preview | Asset Preview | 👻 UNUSED | 49 tags across AGIA + brand-assets | AGIA tree (insurance policy classification) and brand-assets tree all zero asset associations |
| workflow | Workflow | 👻 UNUSED | 10 tags across projects + wcm sub-trees | Workflow classification tags; wcm sub-tree flagged for consolidation |
| properties | Asset Properties | 👻 UNUSED | 8 tags (orientation, style sub-trees) | Technical image property tags; all unused |
| experience-fragments | Experience Fragments | 👻 UNUSED | 5 tags (variation sub-tree) | XF variation labels; variation/facebook child is a consolidation candidate |
| forum | Forum | 👻 UNUSED | 5 tags (topic sub-tree) | Forum topic classification; appears to be from a legacy CMS feature no longer in use |
| default | Standard Tags | 👻 UNUSED | 1 tag (do-not-translate) | AEM built-in namespace; only 1 custom tag present |
| facebook | Facebook | 🔄 CONSOLIDATE | 1 tag (root only) | Duplicate title experience-fragments:variation/facebook exists with the same title |
| custom-search-tag | Custom search tags | 👻 UNUSED | 1 tag (root only) | Root tag with no children and no asset associations |

## 2.5 wcm-tags Namespace Sub-Tree Detail

The wcm-tags namespace is the primary classification namespace for DAM and web content tagging. It contains 1,012 tags across 24 depth-2 sub-trees. The table below documents every sub-tree with its count and status profile.

| Sub-Tree | Display Title | Sub-Tree Size | Status Profile | Key Observation |
| --- | --- | --- | --- | --- |
| wcm-tags:security | Security | 204 | All 204 UNUSED | ⚠️ Stores access-control group IDs (WCM_ACM_*, WCM_Advisor_*) see Flagged Observation 2.5a |
| wcm-tags:feature-articles | Feature Articles | 288 | UNUSED + 162 CONSOLIDATE | Largest sub-tree; 3 categories sub-tree has 288 tags; 162 consolidation candidates likely a CMS publishing feature not currently active in DAM |
| wcm-tags:personalization | Personalization | 64 | 37 UNUSED + 17 CONSOLIDATE | Distributors, territories, and product line personalisation tags; overlaps with securian:audience content |
| wcm-tags:related_product | Related Product | 61 | 39 UNUSED + 21 CONSOLIDATE | Individual product names as tags product IDs duplicated from securian:product-services namespace |
| wcm-tags:states | States | 54 | 2 UNUSED + 52 CONSOLIDATE | All 50 US states + territories as individual tags see Flagged Observation 2.5b |
| wcm-tags:group-sales-regions | Securian.com Group Sales Regions | 52 | All 50 UNUSED | 50 individual geographic regions; all show zero asset associations |
| wcm-tags:advisor | Advisor | 54 | 1 CONSOLIDATE + rest INVALID SYNTAX | FIA and IA sub-trees have uppercase and underscore violations (e.g., FIA, Generic_FIA, IA_Atlantic_Coast) |
| wcm-tags:states_excluded | States Excluded | 52 | 1 UNUSED + 51 CONSOLIDATE | Mirror tree of wcm-tags:states same 50 states; duplicate title consolidation flagged throughout see Flagged Observation 2.5b |
| wcm-tags:related_product_type | Related Product Type | 24 | 17 UNUSED + 7 CONSOLIDATE | Product category classification; overlaps with securian:product-services sub-tree content |
| wcm-tags:document_type | Document Type | 36 | 34 UNUSED + 1 CONSOLIDATE + 1 DEPRECATE | Document classification tree; most values unused; "other" and "email" flagged |
| wcm-tags:cug | CUG | 11 | 5 UNUSED + 6 CONSOLIDATE | Closed User Group classification tags; consolidation candidates include AMZ, Annexus, FBMI, IBD, IDG distributor groups |
| wcm-tags:business-lines | Business Lines | 10 | 1 UNUSED + 9 CONSOLIDATE | Duplicates securian:business-lines content same business line names across two namespaces |
| wcm-tags:product_line | Product Line | 15 | 3 UNUSED + 12 CONSOLIDATE | Duplicates securian:product-services product line content across two namespaces |
| wcm-tags:annuity_optional_death_benefits | Annuity Optional Death Benefits | 7 | 5 UNUSED + 2 CONSOLIDATE | Specific annuity rider products as tags; overlaps with product-services content |
| wcm-tags:annuity_optional_living_benefits | Annuity Optional Living Benefits | 7 | 3 UNUSED + 4 CONSOLIDATE | Specific annuity living benefit products as tags; overlaps with product-services content |
| wcm-tags:channel_approvals | Distribution Channel | 7 | 5 UNUSED | Distribution channel classifications; all major values unused |
| wcm-tags:firms_approved | Firms Approved | 25 | 16 UNUSED + 5 CONSOLIDATE + 2 DEPRECATE | Distributor firm approval lists as tags; "all_other_*" values flagged for deprecation |
| wcm-tags:distributors_excluded | Distributors Excluded | 5 | 5 UNUSED | Mirror concept to channel_approvals; all unused |
| wcm-tags:events | Events | 9 | 7 UNUSED + 2 CONSOLIDATE | Event classification; wcmstpaulcampus is a consolidation candidate |
| wcm-tags:language | Language | 6 | 5 UNUSED + 1 DEPRECATE | Language tags; "other" flagged for deprecation |
| wcm-tags:fulfillment_method | Fulfillment Method | 5 | 5 UNUSED | Asset delivery/fulfillment classification; all unused |
| wcm-tags:webinar-types | Webinar Types | 9 | 9 UNUSED | Webinar format classification; all unused |
| wcm-tags:adobe_target | Adobe Target | 2 | 2 UNUSED | Adobe Target integration tags; both unused |
| wcm-tags:term-search | Term Search | 5 | 5 UNUSED | Search term tags; all unused |

🔍 FLAGGED OBSERVATION

FLAGGED OBSERVATION 2.5a wcm-tags:security: SECURITY TAGS AS CLASSIFICATION The wcm-tags:security sub-tree (204 tags, all unused) contains entries that are access-control group identifiers not content classification labels. Representative examples: WCM_ACM_viewAdvisorContent, WCM_ACM_viewClientContent, WCM_Advisor_Ameriprise_Content_View, WCM_Advisor_LPL_Content_View, AEM_Sync_Cetera_Users, AEM_Sync_Supervisor_Users These values follow the naming convention of Closed User Group (CUG) access-control policies, not asset content descriptors. Their presence in the classification taxonomy suggests that access-control group identifiers were entered into the tagging framework at some point, which is structurally distinct from how classification tags are intended to be used in AEM.

🔍 FLAGGED OBSERVATION

FLAGGED OBSERVATION 2.5b MIRROR STATE TREES Two sub-trees store the full set of US states (plus territories) as individual tag nodes: wcm-tags:states 54 tags (50 states + DC + territories + "All") wcm-tags:states_excluded 52 tags (same coverage, slight variation) Both trees exist at depth 3 (wcm-tags:states/alabama, etc.) and are flagged almost entirely for consolidation. The states and states_excluded concepts correspond directly to the metadata fields wcmAdditionalStateRestrictions and wcmStatesExcluded in the schema. Storing enumerated geographic values as tag hierarchy nodes, when those values are also defined as metadata fields, creates a parallel classification path that requires maintaining two separate data structures for the same governance concept.

## 2.6 securian: Namespace Sub-Tree Detail

The securian: namespace is the primary branded taxonomy for Securian Financial content classification. It contains 430 tags across 9 depth-2 sub-trees. This namespace has the highest concentration of invalid ID syntax violations in the taxonomy 194 of the 328 total syntax-flagged tags are in the securian: namespace.

| Sub-Tree | Display Title | Size | Syntax Issues | Unused | Key Observation |
| --- | --- | --- | --- | --- | --- |
| securian:product-services | Product & Services | 126 | 59 | 45 | Largest sub-tree; covers employer/employee, financial institutions, and individuals/families product lines. Depth reaches 6. Syntax issues concentrated in Financial-institutions and individuals-families branches (uppercase words, ampersands, parentheses in product names like "AD&D", "GAP", "CPI") |
| securian:topics | Topics | 97 | 95 | 2 | 97.9% invalid syntax the topics sub-tree uses title-cased multi-word paths throughout (e.g., Business-insights-(I&F), Continuity-planning). Effectively the entire sub-tree is non-compliant with AEM node naming specification |
| securian:platform-media-vehicles | Platforms & Media Vehicles | 62 | 61 | 1 | 98.4% invalid syntax uppercase platform names (LinkedIn, BrainShark, Seismic, Securian-social-media-accounts) throughout. Stores owned/earned media channel names as classification tags |
| securian:audience | Audience | 55 | 1 | 46 | Covers advisor, distributor, individual, employer/employee, and institutional investor audiences. 46 unused; 1 syntax issue; largely well-structured depth-wise |
| securian:truform | TruForm | 33 | 32 | 1 | 97.0% invalid syntax internal department/vendor names stored as tags (Accounts Payable, Advantus Capital Management, Bank/Cash Unit, DataCenter/Document Management). All department names are capitalised. Mirrors the TruForm compliance theme from Phase 2 metadata schema |
| securian:website | Website | 33 | 0 | 13 | Covers advisor, brand, internal, and transactional website sections. No syntax issues. 13 unused; 19 consolidation candidates (website sections likely duplicated from wcm-tags content) |
| securian:teams | Teams | 11 | 1 | 9 | Internal team names as classification tags; advertising/paid-media is a consolidation candidate; 9 of 11 unused |
| securian:business-lines | Business Lines | 9 | 1 | 3 | Group Insurance, Retirement Plans, Wealth Management sub-trees; title duplicates wcm-tags:business-lines content across both namespaces |
| securian:corporate-divisions | Corporate Divisions | 4 | 0 | 3 | Small sub-tree; Human Resources is a consolidation candidate; 3 of 4 unused |

## 2.7 Naming Syntax Observations Invalid ID Patterns

AEM requires that all tag node IDs conform to the JCR node naming specification: strictly lowercase, hyphen-separated words, with no special characters. The namespace prefix itself (e.g., wcm-tags:) uses a colon as the legitimate separator between prefix and path this is correct AEM syntax, not a violation. The 328 invalid tags contain violations in the path segment following the namespace prefix.

| Violation Pattern | Tag Count | Example Tag IDs | Cloud Impact |
| --- | --- | --- | --- |
| Uppercase characters | 328 (all invalid tags contain uppercase) | asset-preview:AGIA, wcm-tags:advisor/FIA, securian:product-services/Financial-institutions/..., securian:truform/Accounts-Payable | Non-compliant with JCR node name specification all 328 flagged tags contain uppercase letters in the node path segment |
| Ampersand (&) | 61 | asset-preview:AGIA/ad&d-benefit-riders, securian:product-services/.../Accidental-death-&-dismemberment, securian:topics/Business-insights-(I&F) | Ampersands are not permitted in node names disrupts internal path resolution and URI encoding |
| Parentheses | 59 | securian:product-services/.../Guaranteed-asset-protection-(GAP), securian:topics/Business-insights-(I&F)/Continuity-planning | Parentheses break node path parsing and generate serialization errors in content processing |
| Underscores | 59 | wcm-tags:advisor/IA/Generic_IA, wcm-tags:advisor/IA/IA_Atlantic_Coast, wcm-tags:related_product/accumulator_vul | Underscores are non-standard for AEM node names hyphens are the mandated word separator |
| Forward slash within node (/) | Present in compound tags | securian:truform/DataCenter-Document-Management-Services (Department name contains implied /) | Slashes are path separators in JCR any slash in a node label creates an ambiguous path boundary |

📐 BEST PRACTICE BENCHMARK

JCR / AEM Specification: All node names (including tag IDs) must be strictly lowercase, hyphen-separated, and URL-safe. The colon (:) character is the correct and intended separator between a namespace prefix and the tag path its use in wcm-tags:advisor or securian:product- services is architecturally correct. The violations documented above are in the path segments that follow the colon, not in the namespace prefix construction itself.

## 2.9 securian:truform Compliance Taxonomy Sub-Tree

The securian:truform sub-tree is a 33-tag classification hierarchy representing internal Securian Financial departments and vendor organizations. It appears to have been created to support the TruForm compliance document management workflow the same system referenced by the TruForm metadata tab in Phase 2. The sub-tree stores department and vendor names as tags (e.g., Accounts Payable, Advantus Capital Management, Bank/Cash Unit, Compliance, Defined Benefit) that would be applied to regulated form documents to track ownership.

32 of the 33 tags in this sub-tree are flagged with INVALID ID SYNTAX due to the use of capitalised and compound department names in the node IDs (e.g., securian:truform/Accounts-Payable, securian:truform/DataCenter-Document-Management-Services). The single non-syntax-flagged tag is securian:truform itself (the root node, depth 2), which is flagged UNUSED.

🔍 FLAGGED OBSERVATION

FLAGGED OBSERVATION: The securian:truform tag sub-tree and the TruForm metadata tab (Phase 2) represent two parallel structures both designed to support compliance form lifecycle management: Phase 2 TruForm tab: 7 metadata fields (wcmTfIssueDate, wcmTfPrimaryFormOwner, etc.) Phase 1 securian:truform: 33 tags representing the owning departments/vendors Both structures show zero utilization in the current extraction data. The coexistence of a TruForm metadata schema and a TruForm classification tag tree both unpopulated suggests that this compliance tracking infrastructure was configured but has not been actively used.

## 2.10 Taxonomy Health Summary

| Dimension | Confirmed Value | Best Practice Benchmark | Configuration Assessment |
| --- | --- | --- | --- |
| Total Tag Count | 1,530 live tags | No hard limit; should reflect only actively used controlled vocabulary values | ⚠️ 1,530 tags with zero asset associations raises a question about whether any portion of the taxonomy is actively applied to DAM content |
| Depth Distribution | 32.3% of tags at depth 5–6 (494 tags) | Maximum recommended depth: 3–4 levels | ⚠️ Exceeds recommended threshold 494 tags at depth 5 or 6 |
| ID Syntax Compliance | 328 tags (21.4%) contain invalid characters | All node IDs must be strictly lowercase, hyphenated, URL-safe | ⚠️ 21.4% of the taxonomy is non-compliant with JCR node naming specification |
| Duplicate Title Coverage | 423 tags flagged for consolidation | Each classification concept should exist once, in one location | ⚠️ 423 duplicate-title instances indicate fragmented classification structure |
| Cross-Namespace Duplication | Business lines, product lines, states, and audience concepts exist in both wcm-tags: and securian: namespaces | Single authoritative namespace per concept domain | ⚠️ Classification concepts duplicated across namespaces (business-lines, product_line, states/states_excluded, audience/personalization) |
| Security Tags in Taxonomy | 204 access-control group IDs stored in wcm-tags:security | Access control managed through AEM user/group administration, not classification tags | ⚠️ Non-classification data stored in the tagging framework |
| Governance Delete Candidates | 7 tags represent discontinued products/campaigns | Retired concepts should be removed to maintain vocabulary accuracy | ⚠️ 7 confirmed outdated tags remain in the live taxonomy |
| Governance Deprecate Candidates | 7 catch-all / vague values flagged | Classification vocabulary should contain specific, meaningful values only | ⚠️ 7 low-value tags dilute the controlled vocabulary |

# 3. Metadata Schema Architecture

💡 PLAIN LANGUAGE SUMMARY What This Means

Metadata is the descriptive information attached to every file: who owns it, what product line it belongs to, which states it is approved for use in, when it expires, and so on. AEM Assets organizes metadata entry across a set of named tabs in the Properties panel each tab grouping related fields together for the editor's convenience.The current configuration contains 8 named schema tabs plus 20 additional fields that exist in the JCR but are not assigned to any tab. This section documents all 137 fields across all tab groups, including data type, namespace assignment, and configuration status.

📋 KEY FINDINGS AT A GLANCE

• 137 total metadata fields across 8 named schema tabs + 20 unassigned/orphaned fields

• 1 mandatory field: scrn:adMasterId (Ad Master ID) currently has no tab assignment in the UI

• 122 fields (89%) are free-text String type; 13 Date fields; 2 Long (numeric) fields

• 3 fields have blank display labels: dc:iptcKeywords, wcmPlanId, wcmEmployeeClassInformation

• TruForm tab: 7 specialized compliance fields (wcmTf* prefix) for form lifecycle tracking

• Camera Data tab: 12 fully system-managed fields auto-extracted from EXIF/TIFF metadata

• IPTC + IPTC Extension tabs: 38 combined fields for international image metadata standards

• All custom fields (wcm* prefix, Securian tab, TruForm tab) have no namespace assignment

## 3.1 Schema Tab Architecture Overview

The AEM metadata schema is organized into 8 named tabs visible in the Properties panel. Each tab groups related fields by theme or origin. The following table provides a structural summary before the full field inventory.

| Tab Name | Sub-Categories | Field Count | Field Origin | Namespace Profile |
| --- | --- | --- | --- | --- |
| Basic | Metadata (13) ¦ Schedule (de)activation (2) | 15 | AEM Standard mix of user-editable and system-managed fields for core asset properties | dc, cq, jcr, xmp, dam, tiff, Iptc4xmpExt; 3 fields have no namespace (wcmLanguage, onTime, offTime, wcmApiClient) |
| Advanced | License (9) | 9 | AEM Standard licensing, rights, and lifecycle date fields | dc, xmpRights, prism, jcr, dam; wcmFuturePublishDate has no namespace |
| Securian | Asset Info (9) ¦ Key Attributes (25) | 34 | Custom all Securian-specific business fields; 6 Highspot integration fields; 2 HR fields | dc, dam, xmpRights only (3 fields); all wcm* fields carry NO namespace assignment; 3 blank labels |
| Product | Product Information (2) | 2 | Custom product relationship fields | No namespace assigned on either field |
| IPTC | Contact (9) ¦ Image (8) ¦ Content and Status (7) | 24 | Standard IPTC/photoshop specification fields for image creator and editorial metadata | photoshop, Iptc4xmpCore all fully namespaced |
| IPTC Extension | Description of Image (3) ¦ About Models in Image (5) ¦ Admin & Rights (6) | 14 | Standard IPTC Extension spec for model release, digital source, and rights administration | Iptc4xmpExt, plus all fully namespaced |
| Camera Data | Camera Information (4) ¦ Shot Information (8) | 12 | Standard / System-managed auto-extracted EXIF, TIFF, and auxiliary technical metadata | tiff, exif, exifEX, psAux all system-managed; not user-editable |
| TruForm | (no sub-category) | 7 | Custom Securian-specific compliance tab for document/form lifecycle fields | No namespace assigned on any field (all wcmTf* prefix) |
| Unassigned (Orphaned) | (no tab) | 20 | Mixed system fields, YouTube integration, video codec data, and 1 mandatory field | Mixed; scrn:adMasterId is the only mandatory field in the schema and carries no tab assignment |

📐 BEST PRACTICE BENCHMARK

AEM Best Practice: All schema tabs and their fields should be visible and accessible to authors through the Properties panel. Fields that exist in the JCR but are not assigned to a tab are not surfaced through the standard editing interface authors have no way to populate them through normal workflows. This includes mandatory fields that carry no tab assignment, which become unenforced in practice despite their mandatory configuration.

## 3.2 Data Type Distribution

The schema relies heavily on String-type fields unstructured free-text inputs across the overwhelming majority of its configuration. No controlled vocabularies, predefined dropdown lists, or strict format validations are currently configured for any custom String field within the schema.

| Data Type | Field Count | % of Total | Configuration Issue |
| --- | --- | --- | --- |
| String (Free Text) | 122 | 89% | No controlled vocabulary, validation rules, or enumerated values configured on any custom field. Authors may enter any text value in any format. |
| Date | 13 | 9% | Standardized temporal tracking for expiration, creation, scheduling, and lifecycle dates. These fields are correctly typed for their purpose. |
| Long (Numeric) | 2 | 1% | Iptc4xmpExt:MaxAvailWidth and Iptc4xmpExt:MaxAvailHeight dimensional image properties within the IPTC Extension tab. |

📐 BEST PRACTICE BENCHMARK

AEM Best Practice: Metadata schemas benefit significantly from the use of controlled vocabularies (dropdowns, multi-select fields, tag pickers) for any field intended to support search, filtering, or reporting. When free-text entry is the default, variability in how data is entered becomes the norm authors independently use different capitalizations, abbreviations, and terminology, which reduces the reliability of any filtered search or reporting function that depends on consistent field values.

## 3.3 Full Schema Field Inventory By Tab

The following tables document every metadata field in the current schema, organized by AEM tab. Column key: SYS = system-managed (not user-editable) | NO-NS = no namespace assignment | BLANK-LABEL = field has no display label in the UI | MANDATORY = configured as required.

| TAB: Basic (15 fields AEM Standard) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sub-Category | Field Name | Display Label | Data Type | NS | Flags |
| Metadata | dc:title | Title | String | dc |  |
| Metadata | dc:description | Description | String | dc |  |
| Metadata | wcmLanguage | Language | String |  | NO-NS |
| Metadata | cq:tags | Tags | String | cq |  |
| Metadata | cq:tags-security | Security Tags | String | cq |  |
| Metadata | cq:tags-sitesection | Site/Section Tags | String | cq |  |
| Metadata | jcr:created | Created | Date | jcr | SYS |
| Metadata | xmp:CreatorTool | Creator Tool | String | xmp |  |
| Metadata | dam:status | Review Status | String | dam | SYS |
| Metadata | wcmApiClient | API Client | String |  | SYS ¦ NO-NS |
| Metadata | tiff:ImageWidth | Width | String | tiff | SYS |
| Metadata | tiff:ImageLength | Height | String | tiff | SYS |
| Metadata | Iptc4xmpExt:LocationShown | Location | String | Iptc4xmpExt |  |
| Schedule (de)activation | onTime | On Time | Date |  | NO-NS |
| Schedule (de)activation | offTime | Off Time | Date |  | SYS ¦ NO-NS |

| TAB: Advanced (9 fields AEM Standard) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sub-Category | Field Name | Display Label | Data Type | NS | Flags |
| License | dc:creator | Creator | String | dc |  |
| License | dc:contributor | Contributor | String | dc |  |
| License | dc:rights | Copyright | String | dc |  |
| License | xmpRights:Owner | Copyright Owner | String | xmpRights |  |
| License | xmpRights:UsageTerms | Usage Terms | String | xmpRights |  |
| License | prism:expirationDate | Expires | Date | prism |  |
| License | wcmFuturePublishDate | Workfront Future Publish Date | Date |  | SYS ¦ NO-NS |
| License | jcr:uuid | ID | String | jcr | SYS |
| License | dam:search_promote | Promote Search | String | dam |  |

| TAB: Securian (34 fields Custom / Securian-Specific) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sub-Category | Field Name | Display Label | Data Type | NS | Flags |
| Asset Info | dam:relativePath | Asset Name | String | dam | SYS |
| Asset Info | colorSpace | Color Space | String |  | SYS ¦ NO-NS |
| Asset Info | friendlyTitle | Asset Display Name | String |  | NO-NS |
| Asset Info | dc:iptcKeywords | (blank) | String | dc | BLANK-LABEL |
| Asset Info | wcmAltText | Alt Text | String |  | NO-NS |
| Asset Info | wcmCaption | Caption | String |  | NO-NS |
| Asset Info | original | Date of First Use | Date |  | NO-NS |
| Asset Info | revised | Revised Date | Date |  | NO-NS |
| Asset Info | wcmSKU | SKU | String |  | NO-NS |
| Key Attributes | wcmAudience | Audience | String |  | NO-NS |
| Key Attributes | wcmAdmasterNumber | Admaster Number | String |  | NO-NS |
| Key Attributes | wcmProductLine | Product Line | String |  | NO-NS |
| Key Attributes | wcmPublishUrl | Publish URL | String |  | SYS ¦ NO-NS |
| Key Attributes | wcmRelativeUrl | Relative URL | String |  | SYS ¦ NO-NS |
| Key Attributes | wcmDocumentType | Document Type | String |  | NO-NS |
| Key Attributes | xmpRights:WebStatement | DRM URL | String | xmpRights |  |
| Key Attributes | wcmAdditionalStateRestrictions | States Approved For Use | String |  | NO-NS |
| Key Attributes | wcmStatesExcluded | States Excluded | String |  | NO-NS |
| Key Attributes | wcmChannelApprovals | Distribution Channel | String |  | NO-NS |
| Key Attributes | wcmSpecificDistributors | Specific Distributors | String |  | NO-NS |
| Key Attributes | wcmDistributorsExcluded | Distributors Excluded | String |  | NO-NS |
| Key Attributes | wcmFormNumber | Form Number | String |  | NO-NS |
| Key Attributes | wcmMarketingOwner | Marketing Owner | String |  | NO-NS |
| Key Attributes | wcmDepartmentOwner | Department Owner | String |  | NO-NS |
| Key Attributes | wcmPlanId | (blank) | String |  | BLANK-LABEL ¦ NO-NS |
| Key Attributes | wcmEmployeeClassInformation | (blank) | String |  | BLANK-LABEL ¦ NO-NS |
| Key Attributes | wcmVname | Vendor Name | String |  | NO-NS |
| Key Attributes | wcmVid | Vendor Image ID | String |  | NO-NS |
| Key Attributes | syncToHighSpot | Sync to Highspot | String |  | NO-NS |
| Key Attributes | highspotUsageLabel | Highspot Usage Label | String |  | NO-NS |
| Key Attributes | homeSpot | Home Spot | String |  | NO-NS |
| Key Attributes | wcmSpots | Bookmarked Spots | String |  | NO-NS |
| Key Attributes | wcmHighspotGolive | Highspot Go-live Date | Date |  | NO-NS |
| Key Attributes | wcmHighspotDeactivate | Highspot Deactivate Date | Date |  | NO-NS |

| TAB: Product (2 fields Custom) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sub-Category | Field Name | Display Label | Data Type | NS | Flags |
| Product Information | wcmRelatedProductType | Related Product Type | String |  | NO-NS |
| Product Information | wcmRelatedProduct | Related Product | String |  | NO-NS |

| TAB: IPTC (24 fields IPTC/Photoshop Standard) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sub-Category | Field Name | Display Label | Data Type | NS | Flags |
| Contact | photoshop:AuthorsPosition | Creator's Job Title | String | photoshop |  |
| Contact | Iptc4xmpCore:CiAdrExtadr | Address | String | Iptc4xmpCore |  |
| Contact | Iptc4xmpCore:CiAdrCity | City | String | Iptc4xmpCore |  |
| Contact | Iptc4xmpCore:CiAdrRegion | State/Province | String | Iptc4xmpCore |  |
| Contact | Iptc4xmpCore:CiAdrPcode | Postal Code | String | Iptc4xmpCore |  |
| Contact | Iptc4xmpCore:CiAdrCtry | Country | String | Iptc4xmpCore |  |
| Contact | Iptc4xmpCore:CiTelWork | Phone(s) | String | Iptc4xmpCore |  |
| Contact | Iptc4xmpCore:CiEmailWork | E-Mail(s) | String | Iptc4xmpCore |  |
| Contact | Iptc4xmpCore:CiUrlWork | Website(s) | String | Iptc4xmpCore |  |
| Image | photoshop:DateCreated | Date Created | Date | photoshop |  |
| Image | Iptc4xmpCore:IntellectualGenre | Intellectual Genre | String | Iptc4xmpCore |  |
| Image | Iptc4xmpCore:Scene | IPTC Scene Code | String | Iptc4xmpCore |  |
| Image | Iptc4xmpCore:Location | Sublocation | String | Iptc4xmpCore |  |
| Image | photoshop:City | City | String | photoshop |  |
| Image | photoshop:State | State/Province | String | photoshop |  |
| Image | photoshop:Country | Country | String | photoshop |  |
| Image | Iptc4xmpCore:CountryCode | ISO Country Code | String | Iptc4xmpCore |  |
| Content and Status | photoshop:Headline | Headline | String | photoshop |  |
| Content and Status | Iptc4xmpCore:SubjectCode | IPTC Subject Code | String | Iptc4xmpCore |  |
| Content and Status | photoshop:CaptionWriter | Description Writer | String | photoshop |  |
| Content and Status | photoshop:TransmissionReference | Job Identifier | String | photoshop |  |
| Content and Status | photoshop:Instructions | Instructions | String | photoshop |  |
| Content and Status | photoshop:Credit | Credit Line | String | photoshop |  |
| Content and Status | photoshop:Source | Source | String | photoshop |  |

| TAB: IPTC Extension (14 fields IPTC Extension Standard) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sub-Category | Field Name | Display Label | Data Type | NS | Flags |
| Description of Image | Iptc4xmpExt:PersonInImage | Person Shown | String | Iptc4xmpExt |  |
| Description of Image | Iptc4xmpExt:OrganizationInImageName | Name of Featured Organization | String | Iptc4xmpExt |  |
| Description of Image | Iptc4xmpExt:OrganizationInImageCode | Code of Featured Organization | String | Iptc4xmpExt |  |
| About Models in Image | Iptc4xmpExt:AddlModelInfo | Additional Model Info | String | Iptc4xmpExt |  |
| About Models in Image | Iptc4xmpExt:ModelAge | Model Age | String | Iptc4xmpExt |  |
| About Models in Image | plus:MinorModelAgeDisclosure | Minor Model Disclosure | String | plus |  |
| About Models in Image | plus:ModelReleaseStatus | Model Release Status | String | plus |  |
| About Models in Image | plus:ModelReleaseID | Model Release Identifier | String | plus |  |
| Admin & Rights | plus:ImageSupplierImageID | Supplier's Image ID | String | plus |  |
| Admin & Rights | Iptc4xmpExt:MaxAvailWidth | Max Available Width | Long | Iptc4xmpExt |  |
| Admin & Rights | Iptc4xmpExt:MaxAvailHeight | Max Available Height | Long | Iptc4xmpExt |  |
| Admin & Rights | Iptc4xmpExt:DigitalSourceType | Digital Source Type | String | Iptc4xmpExt |  |
| Admin & Rights | plus:PropertyReleaseStatus | Property Release Status | String | plus |  |
| Admin & Rights | plus:PropertyReleaseID | Property Release Identifier | String | plus |  |

| TAB: Camera Data (12 fields System-Managed EXIF/TIFF) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sub-Category | Field Name | Display Label | Data Type | NS | Flags |
| Camera Info | tiff:Make | Make | String | tiff | SYS |
| Camera Info | tiff:Model | Model | String | tiff | SYS |
| Camera Info | psAux:OwnerName | Owner | String | psAux | SYS |
| Camera Info | psAux:Lens | Lens | String | psAux | SYS |
| Shot Info | exif:FocalLength | Focal Length (mm) | String | exif | SYS |
| Shot Info | exif:FocalLengthIn35mmFilm | Focal Length (35mm) | String | exif | SYS |
| Shot Info | exif:ExposureTime | Exposure Time (secs) | String | exif | SYS |
| Shot Info | exif:FNumber | F-Number | String | exif | SYS |
| Shot Info | exifEX:PhotographicSensitivity | ISO | String | exifEX | SYS |
| Shot Info | tiff:Orientation | Orientation | String | tiff | SYS |
| Shot Info | tiff:XResolution | Resolution (PPI) | String | tiff | SYS |
| Shot Info | exif:Flash/exif:Fired | Flash | String | exif | SYS |

🔍 FLAGGED OBSERVATION

FLAGGED OBSERVATION: The Camera Data tab sub-category header is labeled "Camera Information Test" in the current schema configuration. The word "Test" suggests this tab configuration may not have been finalized. All 12 fields within Camera Data are system-managed (auto-extracted from image EXIF data) and are not user-editable.

| TAB: TruForm (7 fields Custom Compliance Tab) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sub-Category | Field Name | Display Label | Data Type | NS | Flags |
|  | wcmTfIssueDate | Issue Date | Date |  | NO-NS |
|  | wcmTfRevisionDate | Revision Date | Date |  | NO-NS |
|  | wcmTfReformatDate | Reformat Date | Date |  | NO-NS |
|  | wcmTfExpenseCategory | Expense Category | String |  | NO-NS |
|  | wcmTfPrimaryFormOwner | Primary Form Owner | String |  | NO-NS |
|  | wcmTfBaseLegalNumber | Base Legal Number | String |  | NO-NS |
|  | wcmTfFiledPolicyForm | Is this a filed policy form? | String |  | NO-NS |

🔍 FLAGGED OBSERVATION

FLAGGED OBSERVATION: The TruForm tab contains 7 fields using the wcmTf* prefix that appears to be specifically designed for compliance document and form lifecycle management. Fields present: wcmTfIssueDate, wcmTfRevisionDate, wcmTfReformatDate, wcmTfExpenseCategory, wcmTfPrimaryFormOwner, wcmTfBaseLegalNumber, wcmTfFiledPolicyForm None of these fields have namespace assignments. These fields appear purpose-built for managing regulated financial forms the core asset type managed by the Securian Librarian team but show no active population in the schema audit.

## 3.4 Unassigned / Orphaned Fields (20 fields No Tab Assignment)

Twenty fields exist within the repository schema but are not assigned to any named tab in the AEM Properties panel. These fields are invisible to content editors during normal workflows. They fall into three categories: system-managed fields auto-populated by AEM processes, media integration fields (YouTube, video codec), and fields without any clear current tab home.

The one mandatory field in the entire schema scrn:adMasterId (Ad Master ID, belonging to the scrn namespace) is currently in this orphaned group. Because it is not assigned to any UI tab, the mandatory flag has no practical enforcement mechanism through the standard editing interface.

| Field Name | Display Label | Data Type | NS | Status / Notes |
| --- | --- | --- | --- | --- |
| dc:format | Type | String | dc | SYS auto-populated |
| predictedTags | Smart Tags | String |  | SYS ¦ NO-NS auto-populated by AI tagging |
| dc:subject | (blank) | String | dc | No label; no tab assignment |
| pdf:Title | PDF Title | String | pdf | PDF-specific; no tab home |
| pdf:subject | Subject | String | pdf | PDF-specific; no tab home |
| dam:size | Size | String | dam | SYS auto-populated |
| dam:youtube_category | YouTube Category | String | dam | YouTube integration field |
| dam:youtube_privacy | YouTube Privacy | String | dam | YouTube integration field |
| dam:youtube_urls | YouTube URL List | String | dam | YouTube integration field |
| dq:productReference | Product References | String | dq | No tab assignment |
| scrn:adMasterId | Ad Master ID | String | scrn | ⚠️ MANDATORY only mandatory field; no tab assignment |
| videoDuration | Duration (seconds) | String |  | SYS ¦ NO-NS auto-populated from video processing |
| bitrate | Total Bit Rate (kbps) | String |  | SYS ¦ NO-NS video technical metadata |
| videoCodec | Video Codec | String |  | SYS ¦ NO-NS video technical metadata |
| videoBitrate | Video Bit Rate (kbps) | String |  | SYS ¦ NO-NS video technical metadata |
| frameRate | Video Frame Rate (fps) | String |  | SYS ¦ NO-NS video technical metadata |
| audioCodec | Audio Codec | String |  | SYS ¦ NO-NS audio technical metadata |
| audioBitrate | Audio Bit Rate (kbps) | String |  | SYS ¦ NO-NS audio technical metadata |
| audioSampleRate | Audio Sample Rate (hz) | String |  | SYS ¦ NO-NS audio technical metadata |
| audioChannels | Number Audio Channels | String |  | SYS ¦ NO-NS audio technical metadata |

🔍 FLAGGED OBSERVATION

FLAGGED OBSERVATION: scrn:adMasterId is the only field in the entire 137-field schema configured as mandatory (Is Mandatory = True). However, it currently has no tab assignment and is therefore not surfaced through the standard Properties panel editing interface.A mandatory field that is not visible in the UI cannot be enforced through normal authoring workflows. Authors working through the Properties panel have no mechanism to satisfy this requirement, nor any indication that the field exists.

📐 BEST PRACTICE BENCHMARK

AEM Configuration: For a mandatory field to be enforced through the schema UI, it must be assigned to a named tab in the Metadata Schema editor. Mandatory fields without tab assignments are effectively invisible to content editors using the Properties panel. The mandatory flag on scrn:adMasterId is currently non-functional in the editing interface.

## 3.5 Configuration Observations by Tab Group

### Securian Tab Custom Fields (34 Fields)

The Securian tab contains the highest field density of any single tab and is the only tab with fields serving identifiably distinct organizational populations. The tab contains three distinct sub-populations of fields:

• Marketing / Sales Enablement fields: wcmAudience, wcmProductLine, wcmDocumentType, wcmAdmasterNumber, wcmFormNumber, wcmMarketingOwner, and state/distribution governance fields (wcmAdditionalStateRestrictions, wcmStatesExcluded, wcmChannelApprovals, wcmSpecificDistributors, wcmDistributorsExcluded)

• Highspot Integration fields: syncToHighSpot, highspotUsageLabel, homeSpot, wcmSpots, wcmHighspotGolive, wcmHighspotDeactivate 6 fields managing the Highspot external platform sync

• HR / Employee fields: wcmDepartmentOwner, wcmEmployeeClassInformation the latter with a blank display label in the schema UI

All custom wcm* fields lack namespace assignments. Three fields have blank display labels: dc:iptcKeywords (Asset Info sub-category), wcmPlanId, and wcmEmployeeClassInformation.

### TruForm Tab Compliance Fields (7 Fields)

The TruForm tab represents a distinct functional schema layer specifically designed for managing the lifecycle of regulated financial documents. The wcmTf* prefix is applied consistently to all 7 fields, suggesting deliberate namespace planning (though no actual namespace is registered). The fields cover the full document lifecycle: issue, revision, reformatting, expense tracking, ownership, legal numbering, and regulatory filing status. This configuration pattern is aligned with the compliance management responsibilities of the Securian Librarian team, whose primary asset type is regulated PDF forms.

### IPTC and IPTC Extension Tabs Standards-Based Fields (38 Fields)

The IPTC and IPTC Extension tabs together contain 38 fields drawn from internationally recognized standards (IPTC Core, IPTC Extension, photoshop, and plus namespaces). All fields are properly namespaced. These fields cover creator contact information, intellectual genre classification, scene codes, image description, model release documentation, and digital source attribution. They are the most complete and standards-compliant portion of the schema.

Usage counts for all 38 IPTC and IPTC Extension fields are currently 0. This is notable given the volume of image assets in the repository, as IPTC fields are commonly auto-populated during image ingestion from professional photography software.

### Camera Data Tab Fully System-Managed (12 Fields)

The Camera Data tab contains 12 fields that are entirely system-managed, auto-extracted from embedded EXIF and TIFF technical metadata during asset ingestion. None of these fields are user-editable through the Properties panel. This tab functions as a technical reference layer, not an editorial metadata layer. The sub-category name "Camera Information Test" in the current configuration is documented as a configuration observation the word "Test" may indicate an incomplete schema setup.

## 3.6 Namespace Assignment Flagged Observation

Across the schema, 55 fields carry no namespace prefix assignment. These are concentrated in the Securian and TruForm custom tabs, where the predominant wcm* and wcmTf* property prefixes are used as identifiers without corresponding namespace registration.

| Field Group | No-NS Count | Fields Affected (Examples) |
| --- | --- | --- |
| Securian Asset Info | 7 of 9 | friendlyTitle, wcmAltText, wcmCaption, original, revised, wcmSKU, colorSpace |
| Securian Key Attributes | 23 of 25 | All wcm* fields: wcmAudience, wcmProductLine, wcmDocumentType, syncToHighSpot, etc. |
| Product Tab | 2 of 2 | wcmRelatedProductType, wcmRelatedProduct |
| TruForm Tab | 7 of 7 | All wcmTf* fields entire tab has no namespace assignments |
| Basic Tab | 4 of 15 | wcmLanguage, wcmApiClient, onTime, offTime |
| Advanced Tab | 1 of 9 | wcmFuturePublishDate |
| Orphaned Fields | 10 of 20 | videoDuration, bitrate, videoCodec, frameRate, and all other video/audio fields without a namespace |

🔍 FLAGGED OBSERVATION

FLAGGED OBSERVATION: 55 of the 137 fields (40%) have no namespace prefix assignment. This is concentrated in the custom Securian and TruForm tabs, where fields using the wcm* and wcmTf* prefixes exist without corresponding registered namespace definitions. Additionally, the three fields with blank display labels (dc:iptcKeywords, wcmPlanId, wcmEmployeeClassInformation) present raw property names to editors in the Properties panel, rather than human-readable labels that communicate the field's purpose.

📐 BEST PRACTICE BENCHMARK

AEM / JCR Best Practice: All custom metadata properties should be assigned to a formally registered namespace to ensure proper JCR indexing, prevent property collisions, and allow external systems to accurately interpret stored data. Fields without namespace assignments default to generic or undefined property paths, and their behavior in cross-system operations is not guaranteed by the JCR specification. All schema fields should have a clear, human-readable display label. Raw property names (e.g., "wcmEmployeeClassInformation") do not communicate purpose to content editors.

# 4. Folder Structure & Repository Organization

💡 PLAIN LANGUAGE SUMMARY

The folder structure is the physical filing system of the DAM - it determines where assets live, how deep you navigate to find them, and how access permissions cascade. This section documents the confirmed structure of all 442 folders: how many exist, how deep they go, naming patterns in use, and notable structural observations.Asset counts per folder are not available in the extraction and are shown as pending.

📋 KEY FINDINGS AT A GLANCE

- 442 total folders confirmed (Phase 4 workbook extraction)

- 21 depth-1 root containers across the /content/dam hierarchy

- Folder depth reaches D9 - one malformed asset download path; intentional depth to D7

- jcr:content node paths appear in extraction at 2 distinct locations (4 total paths)

- 9 folder names contain uppercase; 6 contain underscores; 2 contain spaces (malformed path)

- 5 paired parallel container sets with overlapping purpose (e.g., /doc and /s-doc)

- /formsanddocuments and /formsanddocuments-themes: flat roots with no children

- /content/dam/securian is the repository's deepest and most complex container tree (to D7)

- Asset counts per folder: not populated in Phase 4 extraction - pending volume audit

## 4.1 Confirmed Folder Depth Distribution

The Phase 4 extraction confirms 442 folders across 9 depth levels. The D9 path is a malformed asset download URL artifact documented in section 4.4. Depth 5-7 nesting is concentrated in /content/dam/securian.

| Depth | Count | % of Total | Best Practice Alignment | Primary Containers at This Depth |
| --- | --- | --- | --- | --- |
| 1 - Root | 21 | 4.8% | Appropriate | All 21 root containers under /content/dam |
| 2 - Primary Sub-Container | 115 | 26.0% | Appropriate | Department abbreviations (fi am ia il bd grp sf rs) and functional labels |
| 3 - Secondary | 116 | 26.2% | Appropriate | Third-level functional groupings; varies by container type |
| 4 - Tertiary | 108 | 24.4% | At Threshold | Approaching recommended maximum; /securian/groupSales/web/* contributes heavily |
| 5 - Deep | 68 | 15.4% | Exceeds Best Practice | Concentrated in /securian (site-specific, mvp-rebrand) and /creative-assets/img/brand |
| 6 - Very Deep | 8 | 1.8% | Significantly Exceeds | /securian/groupSales/web/site-specific/securianam/photos |
| 7 - Extreme Depth | 4 | 0.9% | Extreme Depth | /securian/production/web/site-specific/securianam/photos/bio-photos and in-content; plus 2 malformed nodes |
| 8 - Extreme Depth | 1 | 0.2% | Extreme Depth | Malformed asset download path under /securian/web-assets/video |
| 9 - Deepest Path | 1 | 0.2% | Outlier - Malformed Path | Single corrupted path - see Flagged Observation 4.4b |

📐 BEST PRACTICE BENCHMARK

AEM Best Practice: Physical folder hierarchies should not exceed 3-4 levels of depth. Content differentiation beyond that threshold is best handled through metadata and taxonomy, not through physical nesting. Deep folder paths increase JCR path lengths, complicate access control inheritance, and make Browse-mode navigation impractical for end users. The current repository has 74 folders at depth 5 or deeper (16.7% of total folder count).

## 4.2 Root Container Inventory - Full Structural Summary

The 21 depth-1 root containers represent 21 distinct top-level organizational decisions. The table below documents each container with its depth-2 children and structural characteristics, grouped by container purpose.

Active Operational Containers - Primary Asset Types

| Root Path | D2 Children | Max Depth | Structure Pattern | Notes |
| --- | --- | --- | --- | --- |
| /content/dam/s-vid | fi am ia il bd grp sf rs aff (9) | D2 | Flat - department abbreviations only | Primary video container; s- prefix convention; 9 dept codes at D2, no further nesting |
| /content/dam/s-doc | fi am ia il bd grp sf rs (8) | D3 | Mostly flat - 2 paths reach D3 | Primary document container; same dept abbreviation pattern as s-vid |
| /content/dam/form | fi am ia il bd grp oc sf rs dcs (10) | D2 | Flat - dept codes + oc + dcs | Primary forms container; includes oc (other/overflow) and dcs not present in s-form |
| /content/dam/s-form | fi am ia il bd grp sf rs med dcs (10) | D2 | Flat - dept codes + med + dcs | Parallel forms container; adds med (medical), shares dcs - see Obs. 4.3 |
| /content/dam/s-frag | ia il rs calendar (4) | D3+ | Mixed depth; jcr:content exposure at ia/il | Experience fragments; partial dept coverage; jcr:content node observed - see Obs. 4.4a |
| /content/dam/img | brand dp pic social email sc in5 ca (8) | D5+ | Use-case labels at D2; brand branch reaches D5 | Images organized by use-case not dept abbreviations; brand sub-tree is complex |
| /content/dam/creative-assets | a-pic img (2) | D5+ | Type labels at D2; deep img/brand sub-tree | a-pic uses a- prefix convention; img/brand branch mirrors /img/brand structure |

Parallel and Legacy Containers - Overlapping Purpose

| Root Path | Parallel To | D2 Children | Notes |
| --- | --- | --- | --- |
| /content/dam/doc | /content/dam/s-doc | fi am ia il bd grp sf rs ai sc tpa-forms highspot-user-testing (12) | Larger D2 set than s-doc; adds ai sc tpa-forms highspot-user-testing; purpose relationship undocumented |
| /content/dam/video | /content/dam/s-vid | fi am ia il bd grp sf rs aff net ca (11) | Mirrors s-vid dept abbreviations; adds net ca; purpose relationship undocumented |
| /content/dam/fragments | /content/dam/s-frag | video events (2) | Sparse; stores video and events fragments; relationship to s-frag undocumented |
| /content/dam/reg | /content/dam/s-reg | performance-reports prospectus inv lic crt (5) | Regulatory/compliance; organized by document category not dept; s-reg has only comp + inv |
| /content/dam/s-reg | /content/dam/reg | comp inv (2) | Subset of /reg scope; purpose relationship to /reg undocumented |
| /content/dam/int | doc + s-doc | doc form vid reg (4) | Internal assets organized by type; parallels the standalone type containers |
| /content/dam/i-doc | /content/dam/doc + int/doc | ai data ecs sales-hub (4) | Internal documents with functional groupings; scope overlap with /doc and /int/doc undocumented |

System, Utility, and Special-Purpose Containers

| Root Path | D2 Children | Purpose | Notes |
| --- | --- | --- | --- |
| /content/dam/_CSS | _OOTB securian_video securian_email_link_share securian_social_share (4) | Shared CSS and media assets for templates | Underscore prefix signals system/utility; naming uses underscore convention (securian_video) |
| /content/dam/_VTT | securian int video (3) | Video text track (caption) files | Underscore prefix; depth extends to D4+ for securian sub-tree captions |
| /content/dam/_DMSAMPLE | dynamicmedia-interactive-video-product dynamicimageset-assets dynamicspinset-assets carouselsample-assets (4) | Dynamic Media sample assets | Long descriptive naming departs from repository convention; system sample content |
| /content/dam/securian | advisor contacts groupSales promo securian-com securianam-com securiancanada-ca wholesalers (8) | Brand, channel, and web-specific assets | Most complex container; reaches D7; houses web, production, and brand assets including bio-photo sets |
| /content/dam/tech | gsap groovytools (2) | Technical/developer libraries | GSAP animation library and Groovy tools; groovytools also appears at /content/dam/workfront/groovytools |
| /content/dam/marketing-ops | Paginator (1) | Automated pipeline output | Workfront + Silicon Paginator integration output; Paginator uses capitalised folder name |
| /content/dam/uploads | (no children) | Ad-hoc upload container | Flat root; no sub-structure in extraction data |
| /content/dam/formsanddocuments | (no children) | AEM Forms platform path | Zero children; AEM Forms reserved path; system-managed |
| /content/dam/formsanddocuments-themes | (no children) | AEM Forms theme storage | Zero children; system-managed Forms theme path |

🔍 FLAGGED OBSERVATION

FLAGGED OBSERVATION 4.3 - PARALLEL CONTAINER PAIRS

Five container pairs serve structurally overlapping purposes with no documented relationship:

/content/dam/s-vid vs /content/dam/video

/content/dam/s-doc vs /content/dam/doc

/content/dam/form vs /content/dam/s-form

/content/dam/s-frag vs /content/dam/fragments

/content/dam/reg vs /content/dam/s-reg

Additionally, /content/dam/int and /content/dam/i-doc both store internal documents with different depth-2 sub-structures, and both overlap in scope with /content/dam/doc. The s- prefix pattern (s-vid, s-doc, s-form, s-frag, s-reg) appears to denote a specific generation or operational scope, but this convention is not documented in the extraction data. Whether the non-s- variants are active, legacy, or serving a different team requires stakeholder confirmation.

## 4.3 Naming Convention Observations

AEM DAM folder naming conventions require lowercase, hyphen-separated names without special characters. The Phase 4 extraction surfaces the following pattern observations across the 442 folder names:

| Pattern | Count | Examples | Observation |
| --- | --- | --- | --- |
| Uppercase characters | 9 | _CSS _VTT _OOTB groupSales Paginator FinancialWellBeing Iptc4xmpCore:CreatorContactInfo | Underscore-prefixed system containers (_CSS _VTT _OOTB) use this deliberately; Paginator and groupSales are operational; Iptc4xmpCore: appears in the jcr:content exposure path |
| Underscore characters | 6 | securian_video securian_email_link_share securian_social_share _OOTB _CSS _VTT | Concentrated in _CSS system container; securian_* names use underscores as word separators (non-standard - hyphens preferred) |
| Spaces in name | 2 | Wealth Management for Life.zip and Wealth Management for Life.zip;-families | Both are part of the D8-D9 malformed asset download path - not user-created folder names; see Obs. 4.4b |
| Semicolon or ampersand in path | 2 paths | individuals-&/...mp4;-families | Part of the same malformed D7-D9 path; both characters are invalid in JCR node names |
| Exposed jcr:content node | 4 paths | s-frag/advisor-wholesaler-contacts/il/jcr:content and sub-paths; securian/web-assets/video/.../jcr:content | Two distinct jcr:content exposures in extraction - see Observation 4.4a |
| Long names (>20 chars) | 24 | dynamicmedia-interactive-video-product dynamicimageset-assets securian_email_link_share formsanddocuments-themes | Generally acceptable; Dynamic Media sample names are notably long and depart from abbreviated convention |

🔍 FLAGGED OBSERVATION

FLAGGED OBSERVATION 4.4a - jcr:content NODE EXPOSURE IN FOLDER EXTRACTION

The Phase 4 extraction includes 4 paths where jcr:content appears as a path segment - meaning the JCR content node of an asset (which stores metadata) was captured as if it were a folder.

Two distinct locations:

Location 1 (s-frag):

/content/dam/s-frag/advisor-wholesaler-contacts/il/jcr:content

/content/dam/s-frag/advisor-wholesaler-contacts/il/jcr:content/metadata

/content/dam/s-frag/advisor-wholesaler-contacts/il/jcr:content/metadata/Iptc4xmpCore:CreatorContactInfo

Location 2 (securian web-assets):

/content/dam/securian/web-assets/video/individuals-&/[asset].mp4;-families/[asset].mp4/jcr:content

In AEM, jcr:content is an internal content node - it is a child of an asset, not a folder Its appearance as a folder path indicates the Package Manager export captured internal asset sub-nodes in the folder listing. The Iptc4xmpCore:CreatorContactInfo path at Location 1 further shows that metadata sub-nodes were included in the folder enumeration.

🔍 FLAGGED OBSERVATION

FLAGGED OBSERVATION 4.4b - MALFORMED ASSET DOWNLOAD PATH AT D7-D9

The deepest paths in the repository (D7 through D9) are a malformed asset download URL:

D7: /content/dam/securian/web-assets/video/individuals-&/[asset].mp4;-families

D8: ...assetdownload.zip/Wealth Management for Life.zip;-families/[asset].mp4.assetdownload.zip

D9: .../Wealth Management for Life.zip

This path contains: an ampersand in a folder segment (individuals-&), a semicolon-appended suffix (-families), a .mp4 file extension used as a folder segment, an .assetdownload.zip path element, and a space-containing folder name (Wealth Management for Life.zip). This is not a user-created folder structure. It appears to be an asset download or rendition generation operation whose ZIP file internal path structure was captured in the repository export. The reported D9 depth is an artifact of this path, not the intentional folder depth.

# 5. Namespace Coverage & Registration Status

💡 PLAIN LANGUAGE SUMMARY

In AEM, a namespace is a declared prefix that qualifies metadata field names. The prefix dc: in dc:title means Dublin Core standard field: title. AEM Cloud Services requires all custom namespaces to be explicitly registered via Content Node Definition (CND) files before they can be used. This section documents all 91 namespaces in the Securian AEM environment: which are standard specifications that carry over automatically, which require registration work, and which are system-level namespaces that must not be migrated.

📋 KEY FINDINGS AT A GLANCE

- 91 total namespaces confirmed (Phase 5 extraction + Sheet1 dashboard)

- 9 Standard namespaces - Lift and Shift (dc, Iptc4xmpCore, Iptc4xmpExt, prism, prismusagerights, prl, rdf, xml, acdsee)

- 10 System (Repo) namespaces - Do Not Migrate (jcr sling cq nt granite mix oak slingevent sv vlt)

- 43 Vendor (Adobe) namespaces - Require CND registration

- 27 Custom / Other namespaces - Require CND registration

- 2 Vendor (Microsoft) namespaces - Require CND registration

- 72 total namespaces require CND registration work (79.1% of registry)

- IPTC compliance: Compliant - Iptc4xmpCore and Iptc4xmpExt are Standard / Lift & Shift

- 55 Securian custom fields have blank namespace (Phase 2 flag) - not yet in NS registry

- Stakeholder approvals: none recorded - all Stakeholder Approval Date cells are blank

## 5.1 Namespace Type Distribution

The 91 registered namespaces fall into five types based on their origin and cloud service behaviour. The distribution is sourced directly from the Phase 5 Namespace Type column and confirmed against the Sheet1 dashboard.

| Namespace Type | Count | Cloud Strategy | Effort | Description |
| --- | --- | --- | --- | --- |
| Standard | 9 | Lift and Shift | Low | Internationally recognised metadata standards natively supported by AEM Cloud - dc, Iptc4xmpCore, Iptc4xmpExt, prism, prismusagerights, prl, rdf, xml, acdsee. No registration work required. |
| System (Repo) | 10 | Do Not Migrate | Low | JCR infrastructure namespaces that are part of the AEM platform itself - jcr sling cq nt granite mix oak slingevent sv vlt. These are rebuilt by the platform on installation and must not be included in migration packages. |
| Vendor (Adobe) | 43 | Requires CND | Medium | Adobe product namespaces (XMP, DAM, Dynamic Media, Photoshop, EXIF, TIFF, Illustrator, Lightroom, and others). Despite being Adobe namespaces, they are not automatically registered in AEM Cloud and require explicit CND registration. |
| Custom / Other | 27 | Requires CND | Medium | Third-party tool namespaces (xinet/WebNative, Extensis, Pacific Life, Capital Group, Franklin Templeton) and format-specific namespaces (PDF/A, PDFX, PLUS licensing, Creative Commons). All require CND registration. |
| Vendor (Microsoft) | 2 | Requires CND | Medium | Microsoft Photo namespaces (MicrosoftPhoto, MP) - appear in image metadata from Windows applications. Require CND registration despite being vendor-supplied. |

## 5.2 Standard Namespaces - Lift and Shift

Nine namespaces conform to internationally recognised metadata standards that AEM Cloud Services natively supports. Seven of the nine have fields populated in the Phase 2 metadata schema.

| Prefix | Standard | Fields in Schema | Description |
| --- | --- | --- | --- |
| dc | Dublin Core Elements 1.1 | 8 fields | Core descriptive metadata - dc:title, dc:description, dc:format, dc:rights, dc:creator, dc:language, dc:type, dc:subject |
| Iptc4xmpCore | IPTC Core 1.0 | 13 fields | IPTC Core photographic metadata - contact info, intellectual genre, location, subject codes. Mapped in Phase 2 IPTC tab. |
| Iptc4xmpExt | IPTC Extension 2008 | 9 fields | IPTC Extension for advanced image description - model info, artwork/object data, admin and rights. Mapped in Phase 2 IPTC Extension tab. |
| prism | PRISM Basic 2.1 | 1 field | Publishing Requirements for Industry Standard Metadata - publication and rights fields. |
| prismusagerights | PRISM Usage Rights 2.1 | 0 fields | PRISM usage rights extension - no fields currently utilised in Phase 2 schema. |
| prl | PRISM Rights Language 2.1 | 0 fields | PRISM rights language extension - no fields currently utilised. |
| rdf | W3C RDF Syntax | 0 fields | Resource Description Framework - core XML/RDF infrastructure namespace; required for serialisation. |
| xml | W3C XML 1998 | 0 fields | Core XML namespace - required for XML document structure. |
| acdsee | ACDSee IPTC 1.0 | 0 fields | ACDSee software IPTC namespace - present in registry but zero fields utilised. |

## 5.3 System (Repo) Namespaces - Do Not Migrate

Ten namespaces are core JCR infrastructure components rebuilt by the AEM platform on every installation. These must not be included in migration content packages.

| Prefix | Platform Origin | Fields Observed | Note |
| --- | --- | --- | --- |
| jcr | JCR 1.0 (JSR-170) | 2 (jcr:created, jcr:uuid) | Core JCR node properties - automatically managed by the repository |
| sling | Apache Sling | 0 | Sling resource and request framework namespace |
| cq | Adobe CQ (Day) | 3 | CQ-specific content and asset properties - present in legacy AEM 6.x environments |
| nt | JCR Node Types | 0 | JCR node type definitions (nt:file, nt:folder, etc.) |
| granite | Adobe Granite | 0 | Adobe Granite framework namespace |
| mix | JCR Mixins | 0 | JCR mixin node type definitions |
| oak | Apache Jackrabbit Oak | 0 | Oak JCR implementation namespace |
| slingevent | Sling Event | 0 | Sling job and event framework namespace |
| sv | JCR System View | 0 | JCR XML system-view serialisation namespace |
| vlt | Adobe Vault (FileVault) | 0 | Content package (VLT) serialisation namespace - present in export/import operations |

## 5.4 Namespaces Requiring CND Registration

72 namespaces (79.1% of the registry) require explicit Content Node Definition (CND) registration in AEM Cloud. These are split across Adobe vendor (43), Custom/Other (27), and Microsoft vendor (2) types.

Adobe Vendor Namespaces with Fields Present in Schema (8 namespaces)

| Prefix | Fields in Schema | Schema Location | Namespace Description |
| --- | --- | --- | --- |
| photoshop | 11 fields | Advanced / License tab | Adobe Photoshop metadata - copyright, instructions, source, credit, color mode fields |
| dam | 7 fields | Multiple tabs | Adobe DAM core metadata - scene7FileAvs, scene7FileStatus, assetState, DAM workflow properties |
| tiff | 6 fields | Camera Data tab | TIFF image technical metadata - image width, height, resolution, make, model, orientation |
| exif | 5 fields | Camera Data tab | EXIF image capture metadata - exposure, flash, white balance, focal length, pixel dimensions |
| plus | 6 fields | Advanced / License tab | PLUS Coalition licensing standard fields - image licensing metadata (Custom/Other type) |
| xmpRights | 3 fields | Advanced / License tab | XMP rights management - marked, owner, usageTerms |
| pdf | 2 fields | Advanced tab | PDF metadata - PDFVersion, Producer |
| psAux | 2 fields | Misc | Photoshop auxiliary data fields |
| xmp | 1 field | Misc | XMP base namespace - base XMP fields |

Adobe Vendor Namespaces with Zero Fields (35 namespaces)

The following 35 Adobe-vendor namespaces are present in the registry but have no fields mapped in the Phase 2 metadata schema extraction. They require CND registration if any fields in these namespaces are used by assets in the repository.

| Prefix | Namespace Description |
| --- | --- |
| adam | ADAM DAM platform namespace |
| adhocwf | Adobe Acrobat AdHoc Workflow namespace |
| adobe_dam | Adobe DAM extended namespace |
| aiThumbnail | Adobe AI thumbnail namespace |
| album | Adobe Album namespace |
| cm | Adobe Forms / Correspondence Management namespace |
| creatorAtom | Adobe InDesign creator atom namespace |
| crs | Adobe Camera Raw settings namespace |
| crx | Adobe CRX repository namespace |
| desc | Adobe XFA promoted description namespace |
| DICOM | Adobe DICOM medical imaging namespace |
| fd | Adobe Forms Documents namespace |
| idPriv | Adobe InDesign private namespace |
| illustrator | Adobe Illustrator namespace |
| lr | Adobe Lightroom namespace |
| s7sitecatalyst | Adobe Scene7 / Site Catalyst namespace |
| s7userdata | Adobe Scene7 user data namespace |
| scg | Adobe Social Content Graph namespace |
| social | Adobe Social namespace |
| stDim | XMP structured type - Dimensions |
| stEvt | XMP structured type - ResourceEvent |
| stFNT | XMP structured type - Font |
| stJob | XMP structured type - Job |
| stMfs | XMP structured type - ManifestItem |
| stock | Adobe Stock namespace |
| stRef | XMP structured type - ResourceRef |
| viewerpreset | Adobe Dynamic Media viewer preset namespace |
| xmpBJ | XMP Basic Job Ticket namespace |
| xmpDM | XMP Dynamic Media namespace |
| xmpG | XMP Media Management - colorants |
| xmpGImg | XMP thumbnail image namespace |
| xmpMM | XMP Media Management namespace |
| xmpNote | XMP Notes namespace |
| xmpPLUS | XMP PLUS license namespace |
| xmpTPg | XMP Paged Text namespace |

Custom / Other and Microsoft Vendor Namespaces (29 namespaces)

| Prefix | Fields | Origin / Tool | Notes |
| --- | --- | --- | --- |
| plus | 6 | PLUS Coalition (licensing) | PLUS licensing standard - 6 fields in Phase 2 Advanced/License tab |
| wn_image_info | 0 | xinet / WebNative | WebNative image info sub-namespace - xinet was a legacy DAM workflow platform |
| wn_previews | 0 | xinet / WebNative | WebNative preview metadata sub-namespace |
| wn_private | 0 | xinet / WebNative | WebNative private metadata sub-namespace |
| wn_text | 0 | xinet / WebNative | WebNative text extraction sub-namespace |
| wn_thumbnails | 0 | xinet / WebNative | WebNative thumbnail metadata sub-namespace |
| xwnv | 0 | xinet / WebNative | xinet WebNative root schema namespace |
| extensis | 0 | Extensis | Extensis font management tool namespace |
| ExtensisFontSense | 0 | Extensis | Extensis FontSense sub-namespace |
| FA1 | 0 | InsiderSoftware / FontAgent | FontAgent font management namespace |
| cg | 0 | The Capital Group (custom) | Partner system namespace from The Capital Group Company |
| amf | 0 | Pacific Life (custom) | Pacific Life partner namespace |
| ft | 0 | Franklin Templeton (custom) | Franklin Templeton partner namespace |
| hpcm | 0 | Custom (hpcm.com) | HPCM system namespace |
| cc | 0 | Creative Commons | Creative Commons rights namespace |
| dex | 0 | Optimasc DEX | Optimasc DEX schema namespace |
| fpoinfo | 0 | xinet FPO | xinet FPO (For Position Only) image info namespace |
| mediapro | 0 | iView MediaPro | iView MediaPro legacy DAM namespace |
| oauth | 0 | OAuth standard | OAuth authorisation namespace in DAM metadata |
| pdfaExtension | 0 | PDF/A (ISO 19005) | PDF/A extension schema namespace |
| pdfaid | 0 | PDF/A (ISO 19005) | PDF/A identification namespace |
| pdfaProperty | 0 | PDF/A (ISO 19005) | PDF/A property namespace |
| pdfaSchema | 0 | PDF/A (ISO 19005) | PDF/A schema namespace |
| pdfuaid | 0 | PDF/UA (ISO 14289) | PDF/UA accessibility identification namespace |
| pdfxid | 0 | PDF/X (ISO 15930) | PDF/X prepress identification namespace |
| CP2 | 0 | EnFocus CertifiedPDF | CertifiedPDF 2.0 namespace |
| adam | 0 | AlfaPrint (PreviewAdder) | AlfaPrint PreviewAdder tool namespace |
| MicrosoftPhoto | 0 | Microsoft Photo 1.0 | Windows image metadata namespace - requires CND registration |
| MP | 0 | Microsoft Photo 1.2 | Microsoft Photo extended namespace - requires CND registration |

## 5.6 IPTC Compliance Status

IPTC compliance status as: Compliant - Core & Ext registered Lift & Shift. The Phase 5 extraction confirms this: both Iptc4xmpCore and Iptc4xmpExt are classified as Standard namespaces with a Lift & Shift migration strategy. A combined 22 fields across the two namespaces are mapped in Phase 2 (13 Iptc4xmpCore + 9 Iptc4xmpExt), covering contact information, image description, model information, and rights administration.

# 6. Workflow Engine Architecture

💡 PLAIN LANGUAGE SUMMARY

In AEM, workflows are automated sequences of steps that execute when certain events occur for example, when an asset is uploaded, a publish request is submitted, or metadata changes. Some workflows run automatically in the background; others require human approval steps where a user must accept or reject a request before the workflow continues. Securian's AEM environment contains 152 documented workflow steps across two broad categories: approval workflows (human-gated sequences requiring sign-off) and automated processing workflows (system-executed operations triggered by content events). The assessment columns cloud equivalents, redesign difficulty, and migration strategy are pending completion and are shown as placeholders throughout this section.

📋 KEY FINDINGS AT A GLANCE

● 152 total workflow steps across 6 step types: process (92), Launcher (31), dynamic_participant (10), goto (10), or (8), participant (1) ● 5 distinct approval workflow chains (Deletion, Publish, Deactivation, Move, Adobe Target Export) all built to a consistent validate → branch → notify → compliance log template ● 10 goto steps: 8 rejection re-route loops reused across all five approval chains; 2 scheduled-time holding loops in Publish and Deactivation chains ● 31 Launcher steps (Steps 132–162) grouped across 5 functional areas: Asset Update, Dynamic Media Video, Workfront Integration, Advisor XF Cache Invalidation, and Publish/Asset URL ● 31 custom Securian Java implementations in com.securian.wcm.commons.core.workflow.* none assessed for AEM Cloud compatibility ● 6 external system integrations confirmed: Workfront, ServiceNow, Getty Images, Adobe Brand Portal, Adobe Target, CloudFront CDN ● Solr search index dependency (Find an Advisor feature) is undocumented in assessment columns and has no AEM Cloud equivalent ● 10 missing step numbers in sequence and 8 label/function mismatches flagged as data quality issues ● Step 96 contains an editorial warning embedded directly in the step name field ● All cloud migration assessment columns are blank pending workstream completion

## 6.1 Step Distribution & Structural Overview

The 152 steps span six step types: process (92 steps, 60.5%) form the backbone of both approval and background pipelines; Launchers (31 steps, 20.4%) are event-triggered entry points watching JCR paths; dynamic_participant (10 steps, 6.6%) are the human gating steps in each approval chain; goto (10 steps, 6.6%) create loop-back logic for re-approval routing; or (8 steps, 5.3%) manage conditional branching; and participant (1 step, 0.7%) routes to a fixed named user.

## 6.2 Approval Workflow Chains & Goto Loop Configuration

Five distinct approval chains govern content operations across the DAM. Each follows the same structural pattern: dynamic_participant validation → or branch → approved/rejected paths → goto loop-back for re-routing. The five chains differ only in the content operation governed.

| Approval Chain | Step Range | Operations Governed | External Systems |
| --- | --- | --- | --- |
| Deletion Approval | 13–21 | Asset deletion with compliance logging and requester notification | None confirmed |
| Publish Request Approval | 52–70 | Page/asset activation including scheduled (time-delayed) publishing | CloudFront cache clear |
| Deactivation Request Approval | 71–88 | Page/asset unpublishing including scheduled deactivation branch | CloudFront cache clear |
| Move Operation Approval | 93–101 | Moving pages/assets; Step 96 contains inline warning: "This may impact the published pages" | CloudFront + Dispatcher cache |
| Adobe Target Export Approval | 103–116 | Approval-gated content export to Adobe Target for personalisation | Adobe Target (ExportToTargetProcess) |

10 goto steps support these chains: 8 are rejection re-route loops ("Go back to Email approver group step") reused consistently across all five chains; 2 are scheduled-time holding loops in the Publish and Deactivation chains that hold execution until an absolute time condition is met (paired with VerifyAbsoluteTime).

📐 BEST PRACTICE BENCHMARK

The five-chain structure is consistent with a well-governed content operations model. The repeating pattern (validate → branch → notify → compliance log) across all five chains indicates the approval framework was built to a consistent template. The scheduled activation/deactivation branch is a standard AEM feature (VerifyAbsoluteTime + goto loop) used for time-gated content management.

## 6.3 Custom Code, Launchers & External System Integrations

31 Launchers (Steps 132–162) watch specified JCR paths and fire workflow sequences automatically on content events. They are grouped by function: Asset Update (8 launchers) covering core DAM processing on create/modify; Dynamic Media Video Encoding (6 launchers) handling video encoding and re-encoding triggers; Workfront Integration (4 launchers) managing bidirectional metadata sync and URL writeback; Advisor Experience Fragment Cache Invalidation (6 launchers) scoped to news articles and calendar events; and Publish/Asset URL launchers (5) managing QA publish triggers and stored URL updates.

31 custom Securian Java implementations exist within com.securian.wcm.commons.core.workflow.*. The most significant by usage: CustomWorkflowNotificationProcessImpl (10x, email notifications across all approval chains), LogProcess (9x, audit trail logging), ClearCloudFrontCache (5x), and ValidateRequestActivationApprovalProcessImpl (5x). Other notable classes cover compliance (AddComplianceLogs), external system bridges (Workfront, Getty, ServiceNow, Adobe Target, Solr), and DAM utilities (ArchiveAsset, SetAssetPublishURL, DetectColorSpace).

Six external systems are integrated via workflow steps and launchers: Workfront (bidirectional metadata sync across all non-archive DAM), ServiceNow (metadata sync scoped narrowly to /content/dam/(s-form||form)/.*), Getty Images (metadata retrieval on licensed content), Adobe Brand Portal (asset publish/unpublish sync), Adobe Target (approval-gated content export), and CloudFront CDN (cache invalidation post-approval on publish, deactivation, and move operations).

# 7. Namespace Coverage & Registration Status

💡 PLAIN LANGUAGE SUMMARY What This Means

A namespace is a technical category label that declares which standard or schema a metadataproperty belongs to. For example, "dc:title" uses the Dublin Core namespace (dc:) an internationally recognized standard that enables interoperability with external systems. This section documents the 91 namespaces identified in the current environment: what they are, how they are classified, and the current status of their formal registration.

📋 KEY FINDINGS AT A GLANCE

• 91 total namespaces identified interacting with asset metadata and structural architecture

• 9 namespaces: internationally recognized standard schemas (Dublin Core, IPTC, etc.)

• 72 namespaces: custom or vendor-specific currently without formal CND registration

• 10 namespaces: system-core definitions built into the JCR/Sling/CQ infrastructure layer

• Standard and custom namespaces are present across a wide range of field types and use cases

## 7.1 Namespace Classification Overview

| Namespace Type | Count | Description | Registration Status |
| --- | --- | --- | --- |
| Standard (Internationally Recognized) | 9 | Formally defined schemas with established specifications Dublin Core, IPTC, XMP, PRISM, RDF, XML | Natively recognized no additional registration required |
| Custom / Vendor-Specific | 72 | Schemas specific to software integrations (Adobe products, photography apps, document standards) or bespoke business logic | Currently without formal Compact Namespace Definition (CND) registration |
| System Core (Built-in) | 10 | Low-level JCR, Sling, and CQ infrastructure namespaces that are part of the platform architecture itself | Managed by the platform; not user-configurable |

## 7.2 Standard Namespaces (Recognized 9 Total)

Nine of the 91 namespaces are internationally recognized schemas that are fully specified and standardized. These include:

• Dublin Core (dc): 8 descriptive fields including dc:contributor, dc:title, dc:description, dc:format, dc:creator, dc:rights, dc:subject, and dc:iptcKeywords

• Iptc4xmpCore: 13 fields covering creator contact information, country codes, intellectual genre, and keywords part of the IPTC standards for professional media

• Iptc4xmpExt: 9 fields relating to digital source type, location data, model information, and organization attribution

• Other standard namespaces present: acdsee, prism (1 field: prism:expirationDate), prismusagerights, prl, rdf, xml

## 7.3 Custom & Vendor Namespaces (72 Total Registration Status)

The majority of the repository's namespaces 72 of 91 are custom or vendor-specific. These namespaces belong to specific software integrations or bespoke business logic and are heavily embedded in the current asset structure. The following table documents the namespaces with active field usage:

| Namespace | URI | Fields in Use | Registration Status |
| --- | --- | --- | --- |
| dam | http://www.day.com/dam/1.0 | 7 fields: dam:relativePath, dam:size, dam:status, dam:youtube_category, dam:youtube_privacy, dam:youtube_urls, dam:search_promote | CND registration required |
| photoshop | http://ns.adobe.com/photoshop/1.0/ | 11 fields: AuthorsPosition, CaptionWriter, City, Country, Credit, DateCreated, Headline, Instructions, Source, State, plus others | CND registration required |
| exif | http://ns.adobe.com/exif/1.0/ | 5 fields: ExposureTime, FNumber, Flash/Fired, FocalLength, FocalLengthIn35mmFilm | CND registration required |
| Iptc4xmpCore | http://iptc.org/std/Iptc4xmpCore/1.0/xmlns/ | 13 fields: contact info, country, genre, keywords, scene, subject codes | Standard native support |
| tiff | http://ns.adobe.com/tiff/1.0/ | Image resolution, orientation, and color space technical properties | CND registration required |
| xmpRights | http://ns.adobe.com/xap/1.0/rights/ | Owner, UsageTerms, WebStatement digital rights management fields | CND registration required |
| pdf | http://ns.adobe.com/pdf/1.3/ | pdf:Title, pdf:subject | CND registration required |
| plus | http://ns.useplus.org/ldf/xmp/1.0/ | 6 fields: ImageSupplierImageID, MinorModelAgeDisclosure, ModelReleaseID, ModelReleaseStatus, PropertyReleaseID, PropertyReleaseStatus | CND registration required |
| xmpMM | http://ns.adobe.com/xap/1.0/mm/ | Asset management: DerivedFrom, DocumentID, History, InstanceID, LastURL, ManagedFrom, RenditionClass | CND registration required |
| xmpDM | http://ns.adobe.com/xmp/1.0/DynamicMedia/ | Video/audio technical properties | CND registration required |

🔍 FLAGGED OBSERVATION

FLAGGED OBSERVATION: 72 of the 91 namespaces identified in the current environment arecustom or vendor-specific and currently lack formal CND registration documentation. Without a CND (Compact Namespace Definition) file, these namespace prefixes and their associated property definitions exist in the repository without a formal schema declaration. The behavior of unregistered namespaces in cross-system data operations is not guaranteed by the JCR specification.

## 7.4 System Core Namespaces (10 Total Built-in)

Ten namespaces are foundational infrastructure definitions built into the JCR, Apache Sling, and CQ platform layers. These include jcr (jcr:created, jcr:uuid), sling (resource resolution), cq (proprietary CQ bindings), granite, nt, mix, oak, rep, vlt, and crx. These namespaces are managed internally by the platform and are not user-configurable.

An internal utility identified as the AEM_XML Tool used during this audit has been configured with a reference to the jcr namespace definition. This is documented as a configuration note for review, as utilities accessing restricted system namespaces require careful handling.

# 8. User Review & Access Analysis

💡 PLAIN LANGUAGE SUMMARY What This Means

Understanding who uses the DAM and how they interact with it is important context for interpreting the current state of the system's configuration and governance.

A discovery survey captured responses from 46 users across 10 business areas.Survey included 32 self identified Daily users, 8 Weekly users and 6 Monthly/Rarely/Never users. Stakeholder interviews identified key power users and primary upload workflows. A full export of the AEM user/group registry (1,008 records) was subsequently analyzed to document the complete licensed user population, account type breakdown, and group membership structure as they exist in the system today.

📋 KEY FINDINGS AT A GLANCE

• 1,008 total records in the AEM user registry; 734 are named human accounts

• 443 users (44%) hold no AEM-specific permissions beyond the universal "everyone" group

• 275 distinct group names are in use across the system; average user belongs to 3 groups

• 38 users carry 10 or more group memberships; one user holds 127 groups

• 20 duplicate person records identified same full name appearing under two different User IDs

• 15 permission conflicts flagged: users holding both Author/Approver and ReadOnly access for the same content domain simultaneously

• 46 survey respondents across 10 business areas confirm daily heavy use concentrated in Creative Services, Librarians, and Campaign teams

• System administrators characterize current permission assignment as ad hoc and not aligned to defined access tiers

## 8.1 Defined Access Tiers vs. Current Reality

| Access Level | Defined Permissions | Current Reality |
| --- | --- | --- |
| Read Only | View and download assets only | Not consistently enforced; users with read-only needs hold broader access. 274 users hold only the universal "everyone" group with no defined tier assignment. |
| Approver | Review and publish assets | Inconsistently applied across departments. The Approver role is held by 12 named users who also hold DAM Approver privileges, but approver-level access is distributed across business unit groups with no central governance record. |
| Editor | Upload and manage metadata | Frequently assigned as a default regardless of actual role requirements. Adobe_AEM_DAM_Edit_ALL the broadest DAM write permission is held by 155 users. |

System administrators describe the current permission state as the "Wild West" a characterization the exported user registry supports. Adobe_AEM_DAM_Edit_ALL is held by 155 users, while the survey population of 46 active daily/weekly users represents a much smaller working subset. The gap between licensed seat count and active user count, combined with the prevalence of broad edit access as a default assignment, indicates that permission assignment has not closely tracked actual role requirements. This is an observed current state characteristic, documented here as context for understanding how the DAM is currently governed.

## 8.2 Key Power Users & Primary Upload Workflows

| Name | Role / Team | Primary Activity in the DAM | Integration Context |
| --- | --- | --- | --- |
| Dan Marsh | Digital Asset Coordinator Internal Agency / Creative Services | Closest to a DAM librarian role; manages high volume of manual uploads on behalf of marketing teams | Primary point of contact for creative asset ingestion |
| Dan Novack | Internal Agency / Creative Services | Primary uploader of all video assets across the repository | /content/dam/s-vid management |
| Doug Huberty | Individual Solutions Librarian | Manages a library of thousands of PDFs; manually maintains alignment between the DAM, Highspot, and the Lit Center | Highspot + Lit Center integration bridge |
| Anthony Spalding | Individual Life & Annuity Librarian | Manages forms and documents for Individual Life & Annuity product lines | PDF library management across ia and il containers |
| Erica Schultz | Employee Benefit Solutions Campaign Management | Team uses a Workfront-DAM connector integrated with Silicon Paginator to automatically generate, tag, and upload high volumes of custom PDFs | Workfront connector + Silicon Paginator automated upload pipeline |

Erica Schultz's team represents a notably distinct upload workflow: their Workfront-DAM connector integration with Silicon Paginator bypasses the standard manual upload process, automatically generating, tagging, and depositing PDFs into the repository at scale. This is the only identified automated ingestion pipeline currently operating in the environment and is documented here as a distinct workflow pattern in the current state.

## 8.3 User Population & Group Membership Analysis

The following data is derived from a full export of the AEM user/group registry, representing the complete system population as of the current state assessment period.

### Total User Population

| Account Category | Count | % of Total | Notes |
| --- | --- | --- | --- |
| Total records in registry | 1,008 | 100% |  |
| Named human accounts (First + Last Name present) | 734 | 72.8% | Standard employee accounts |
| Unnamed / non-human accounts | 274 | 27.2% | Service, system, Workfront sync, and test accounts |

### Account Type Breakdown

| Account Type | Count | Notes |
| --- | --- | --- |
| Standard named employee accounts | 734 | Regular Securian.com users with first and last name |
| Workfront sync accounts (wf- prefix) | ~260 | Shadow records AEM creates automatically when a Workfront user is linked. Hold no AEM-native permissions beyond wf-workfront-users. User ID format: wf-firstname.lastname@securian.com |
| Adobe IMS / Asset Link accounts | ~10 | Adobe Creative Cloud bridge accounts for desktop tool integration |
| Service and system accounts | ~10 | Includes: admin, anonymous, fileUploadUser, scheduledReportUser, truform_migration, ViewArchivedAssets, workfrontFusionUser |
| Test accounts | 4 | ⚠ bradtest, timtest, testID, testadobe present in the production environment; should be reviewed for removal |
| Legacy / parallel accounts | 1 | ⚠ Dale Kimmes holds both a standard SSO account (cp173, 37 groups) and a parallel non-SSO account (dale, 11 groups) old account not deprovisioned |

Account creation spans April 2018 through February 2026. The highest single-year provisioning volume was 2023 (263 accounts), coinciding with the Workfront integration rollout.

### Group Membership Distribution

| Metric | Value |
| --- | --- |
| Unique group names across all users | 275 |
| Average group memberships per user | 3.05 |
| Users with only the universal "everyone" group | 443 (44%) |
| Users with 10 or more group memberships | 38 |
| Maximum group memberships on a single user | 127 (Daniel Novack, CP560) |

The 275 distinct group names fall into the following categories

| Group Category | Membership Entries | Description |
| --- | --- | --- |
| System / Built-in (everyone, contributor, administrators) | 1,030 | Universal groups applied to all or elevated accounts |
| mac-default- DAM Collections | 374 | Personal and team asset collection groups; per-user and per-project scoping |
| WCM Author roles | 307 | Content authoring access by business unit (e.g. WCM_Brand_Author, WCM_Securian_Author) |
| DAM roles (Edit, Approver, ReadOnly) | 293 | DAM asset write, approval, and read permissions |
| WCM ReadOnly roles | 274 | Business unit read access across all content domains |
| Workfront integration | 260 | wf-workfront-users group for Workfront-linked accounts |
| WCM Approver roles | 192 | Content publishing approval by business unit |
| Adobe IMS / Asset Link | 18 | Creative Cloud desktop integration accounts |
| WCM FIG / Claims | 5 | Benefits-specific content groups (WCM_FIG_Claims, WCM_FIG_CPLClaims, WCM_FIG_HomeOffice) |

### Access Permission Observations

🔓 Users with No AEM-Specific Access 443 Accounts

443 users hold only the universal "everyone" group and carry no AEM DAM or WCM permissions. One additional account (workfrontFusionUser) holds only "everyone". This population includes the majority of Workfront sync accounts, which are provisioned automatically by the integration but are not assigned content roles.

⚠ Broad DAM Write Access 155 Accounts

Adobe_AEM_DAM_Edit_ALL the broadest DAM write permission short of administrator is held by 155 users. This is consistent with the administrator characterization of broad edit access as the de facto default, rather than access calibrated to actual role requirements.

⚠ High-Privilege Accounts Requires Quarterly Review

- user-administrators: 6 users (Aaron Friedlein, Alex Yahn, Dillon Evenson, Hannah Moran, Steve Ruzicka, kcharpentier)

- tag-administrators: 7 users (above plus Dale Kimmes)

- contributor: 9 users (above plus Daniel Bock and testadobe)

- Adobe_AEM_CoreTeam: 6 users

- Adobe_AEM_DAM_Approver: 12 users

One unnamed service account (kcharpentier) holds CoreTeam + user-administrators + tag-administrators + contributor simultaneously with no associated name or email on record.

⚠ Permission Conflicts 15 Instances

Fifteen instances were identified where a user holds both an active Author or Approver role AND a ReadOnly role for the same content domain simultaneously. In AEM's ACL model the Author/Approver supersedes ReadOnly; the concurrent ReadOnly assignment is redundant and adds noise to the permission set.

Affected domains: Securian, Advisor, Brand, Sync, LifeBenefits, SecurianAM, SecurianFunds. Users include: Chris Shovein, Kevin Lindner, Dale Kimmes, Jeremy Armstrong, Anna Olson, Levi Nellen, Mary Huss, Rachel Kinne, Scott Demeranville, Tessa Anderson, Tracy Whiteley, Ellie Beukelman.

⚠ Duplicate Person Records 20 Name Pairs

Twenty instances were identified where the same full name appears under two different User IDs. In each case, one record carries substantially more group memberships, suggesting a provisioning replacement where the older account was not deprovisioned.

Examples: Daniel Marsh (CPB41 / Daniel.marsh@securian.com), Kiah Gumeringer (Q6KRJ / Kiah.Gumeringer@securian.com), Anna Peterson (QCB8T / Anna.Peterson@securian.com), Cynthia Medicine-Horse (Q6V32 / Cynthia.MedicineHorse@securian.com).

### External Domain Accounts

Approximately 15 Workfront-linked accounts carry non-Securian.com email addresses as their User ID, including vendor and agency addresses (ksmmedia.com, imaginstudios.com, ciceron.com, gasket.tv) and personal addresses (gmail.com, icloud.com). These represent external collaborators with Workfront access extended into the AEM integration layer. Each should be validated against active vendor relationships and subject to an expiration or review policy.

### Account Review Activity

958 of 1,008 accounts (95%) carry no Last Modified Date in the AEM user record. This may reflect SSO provisioning behavior in which AEM does not log a modification event for IDP-managed accounts, rather than indicating that 95% of accounts have never been touched. It does indicate that account review activity is not being captured as an auditable event in the system.

Note: User registry data reflects a point-in-time export. Activity-level data (login frequency, upload volume by user) was not available from the current export and would require extraction from AEM audit logs to characterize fully.

# 9. AI & Automation Landscape Discovery Findings

💡 What We Heard and Observed This section presents discovery-phase findings from stakeholder interviews, system assessments, and workflow walkthroughs. It captures what was seen, heard, and catalogued it contains no recommendations. Fourteen topics were surfaced across sessions with Creators, Campaigners, Compliance/Legal/Brand, Librarians, Web Publishers, Work Management, and DAM Governance leads.

| # | Topic | Status | What We Observed | Key Constraints Identified |
| --- | --- | --- | --- | --- |
| PART A AI Capabilities (Topics 01–05) |  |  |  |  |
| 01 | AI Auto-Tagging (Smart Tags) | Active unreliable | Smart Tags is active but producing unreliable results. Tag tree contains a mixed taxonomy security flags, routing codes, and campaign identifiers corrupt Adobe Sensei's training corpus. A man tying his shoe was auto-tagged as a wolf. | - No human review gate suggestions persist without librarian validation - Tags created ad hoc; no vocabulary governance model enforced - Model must be retrained from scratch after migration to Cloud Service |
| 02 | AI Brand & Governance Bot | Not deployed | Two aspirational requests captured: Dan Marsh (governance bot for surfacing missing metadata/duplicates) and Anna Olson (brand chatbot for logo/color Q&A). Neither is an active project. Both stakeholders acknowledged current data quality would limit any bot's reliability. | - No structured, queryable brand knowledge base guidelines are document-based - No AI assistant framework licensed or configured in the environment - Logo resize currently manual no Dynamic Media Smart Crop configured |
| 03 | AI Compliance Agent | Not deployed | All advertising review and disclosure checking is fully manual. Compliance team confirmed awareness of RegTech AI tools and identified two concrete blockers: licensing cost and the regulatory nuance (SEC, FINRA, state insurance) that current AI models do not reliably handle. | - Compliance lexicons stored as documents not machine-readable or structured - No compliance metadata fields on AEM assets (review status, jurisdiction, disclosure verified) - False positive risk identified as primary acceptance blocker by Compliance team |
| 04 | AI Web Analytics & Optimization | Not activated | Adobe Analytics is active but AEM Asset Insights the feature connecting DAM asset usage to page performance is not enabled. Adobe Target is deployed but metadata-driven personalization is not configured. CJA license status unconfirmed. | - No asset-to-page-performance data chain exists today - Inconsistent metadata makes analytics correlation unreliable regardless of tooling - CJA license status needs confirmation against current contract scope |
| 05 | AI Generative Content (GenStudio) | Not deployed | Adobe GenStudio and Firefly are not licensed. Current and legacy brand assets are co-mingled with no dam:brandVersion distinction. Cross-stakeholder agreement: current metadata quality and brand organization would not support reliable generative output. | - No brand versioning current and legacy assets indistinguishable in DAM - Brand guidelines in documents, not structured data not AI-readable - Compliance boundary for AI-generated content not formally defined |
| PART B Automation & Integration Workflows (Topics 06–14) |  |  |  |  |
| 06 | Silicon Paginator Automation (EBS) | Active high value | Workfront → Fusion → Silicon Paginator → AEM pipeline generates client-specific PDFs at scale. ~2,000 hrs/yr savings. EBS team describes it as business-critical. Other teams (Group Benefits, advisor marketing) expressed interest in the same pattern. | - Fusion target folder path hardcoded breaks if structure changes during migration - Silicon Paginator API compatibility with Cloud Service network config not validated - No end-to-end documentation implementation lives in tribal knowledge |
| 07 | Automated URL Retrieval (Fusion) | Active silent failures | A Fusion scenario posts published DAM asset URLs back to Workfront projects, eliminating manual copy-paste. Project managers confirmed it has reduced follow-up overhead but multiple users reported occasionally never receiving URLs, confirming silent failures. | - No error handling failures produce no notification; discovered manually - Published URL format changes in Cloud Service Fusion parsing logic requires updating - wcmPublishUrl / wcmRelativeUrl fields may not auto-populate without explicit Cloud Service config |
| 08 | Bi-Directional Metadata Sync (Workfront ↔ AEM) | Active gap identified | Asset-level bi-directional sync is operational via the Workfront Connector. Gap: project-level metadata (product line, audience, document type) does not cascade to individual assets authors manually re-enter data that already exists at the Workfront project level. | - 14 AEM metadata fields are free-text limits connector mapping reliability - No field mapping documentation exists for the current connector configuration - Hierarchical pre-population support in current connector version not confirmed |
| 09 | Asset Go-Live Notifications | Not deployed | No automated notification fires when an AEM asset is published. Project managers manually notify requesters across all teams identified as low-value, repetitive overhead. Workfront project ID is stored on assets but no Fusion scenario uses it post-publication. | - No AEM publish event webhook or Fusion trigger currently configured - Assets uploaded outside Workfront connector carry no project ID cannot be included - Sub-asset renditions and version updates would need scoping out to avoid noise |
| 10 | Getty Images API Integration | Active unvalidated | Hourly auto-ingest of user-marked Getty assets is active and functioning. Licensing metadata (xmpRights:UsageTerms, prism:expirationDate, dc:rights) is populated by the integration but has not been formally validated for accuracy. | - License metadata accuracy not validated against Getty API response data - No automated expiration monitoring approaching expiry requires manual discovery - prism:expirationDate enforcement behavior differs in Cloud Service (access restriction, not just display) |
| 11 | ServiceNow & Brand Portal Pipeline | Active migration risk | ServiceNow → AEM → Brand Portal pipeline for policyholder letters is active and business-critical. Brand Portal replication uses the legacy Replication Agent approach, which is not compatible with AEM Cloud Service. | - Brand Portal replication config incompatible with Cloud Service must be re-configured pre-cutover - ServiceNow auth method unconfirmed session token would break if Cloud Service author URL changes - Upload target folder path is hardcoded affected by any folder restructure during migration |
| 12 | Highspot Integration (DAM Sync) | Active agency-dependent | AEM-to-Highspot sync is currently routed through an external agency triggered by a manual Workfront form submission. Highspot-specific metadata fields (syncToHighSpot, highspotUsageLabel, wcmSpots) exist in the schema but are not driving any automated sync behavior. | - Highspot usage label-to-library mapping undocumented incorrect labels send assets to wrong library - wcmHighspotDeactivate field present in schema but no deactivation workflow exists - Agency sync logic not documented rebuilding requires their implementation details |
| 13 | Automated Lifecycle Management | Not deployed | No automated lifecycle management exists. prism:expirationDate is inconsistently populated. Expired assets remain in active folders. DAM administrators, compliance, and librarians independently raised the risk of expired licensed photography remaining accessible. | - No lifecycle state model (Active / Expiring / Expired / Archived) defined or enforced - Brand Portal has no expiration-driven unpublish expired assets may remain accessible externally - No deletion policy defined human review requirements for permanent deletion not established |
| 14 | Forms Metadata Templates | Not configured | Forms librarians manually re-enter all metadata fields on every upload. Forms within the same series share all fields except Form Number and Revision Date. AEM's native Metadata Template feature is available in the current version but has not been configured. | - No metadata templates configured for any asset category or form series - 14 free-text fields limit template reliability controlled vocabulary required for templates to enforce values - Librarians were unaware the native AEM feature existed without custom development |

Note: All findings reflect what was observed in the system or described by stakeholders during discovery interviews and workflow walkthroughs conducted as part of the Securian AEM DAM Modernization engagement. This section contains no recommendations.