SECURIAN FINANCIAL ¦ AEM DAM MIGRATION ¦ TRACK 3 Stakeholder Validation Brief Prepared for: Thomas ¦ Meeting: March 2026

This brief summarizes the Securian stakeholder input request. The goal of this meeting is to answer three questions across all three workstreams:

who needs to validate,

how should we reach them,

and who owns ongoing governance?

## What We Need Thomas to Help Us Navigate

| Deliverable | What It Is | Why It Needs Stakeholders |
| --- | --- | --- |
| Controlled Vocabulary Workbook | The master list of every metadata field and its approved dropdown options the data entry layer authors will interact with daily. | We need a list of department SMEs to confirm these are the exact terms their teams use. A wrong term means broken workflows. |
| Folder Hierarchy Redesign | A proposed consolidation of 310 folders (26 top-level containers) down to 12 top-level containers, | We need a list of department SMEs who knows where assets currently live needs to sign off that the new paths make sense. |
| Tag Tree Redesign Spec | A full classification of ~1,500 existing tags across 10 namespaces what to keep, retire, or migrate to schema fields plus 8 flagged data quality issues that need client answers before migration scripting begins. | Eight open items (DQ-01 through DQ-08) require direct answers from Securian staff. wrong decisions here can break content delivery or expose unauthorized content. |

# Question 1: Thomas, Who Are the Right People?

We have solid drafts of all three deliverables, but they are built on our best-practice assumptions. To make sure the metadata options, folder paths, and tag decisions actually reflect how Securian operates, we need input from the people on the ground. Across the three workstreams, we need access to the following groups:

## For the Controlled Vocabulary Workbook

These groups need to validate that the dropdown options we've defined match the terms their teams actually use:

| Workflow Group | What They Need to Validate | Names of SME Contact |
| --- | --- | --- |
| Campaign/Marketing Ops | Audience segment codes, channel values, campaign taxonomy, brand version labels | - Dan Marsh – has a good handle on overall metadata - Nicole Lutz – Helped stand up the DAM for Individual Life/Annuity and is leading Institutional Retirement marketing (works with Ashley Bramer) - Erica Schultz – EBS B2C - Lori Zabel – Affinity Solutions - Mike Bentley – EBS B2B - Anna Olson – Brand - Amanda Burr – Corporate Comms (Sync – intranet site owner) |
| TruForm / Forms Management | Department routing values wcmTruFormDepartment field; they need to confirm whether those 28 internal department names are still the active routing terms | Aaron Friedlein indicated we don’t currently define "wcmTruFormDepartment" in our metadata schema and would like to know where this showed up. I checked with the forms team, and one team member indicated TruForm may have been used previously for the team’s internal forms database before they replaced it with AEM Brand Portal. Scott Demeranville provided this information, and he works with Erica Larson who probably has the most historical knowledge of forms. She works with Tony Spalding. |
| Highspot Team | dedicated /documents/highspot folder and field they need to confirm what content lives there and what metadata labels apply | - Chad LeVake is Highspot SME; he may need marketers to provide clarification |
| Web Publishers / Digital Experience | Digital page metadata: content type, site specificity (securian.com vs advisor portal), web channel values | - Start with Dan Novack and Patty Johnson – they are primary web publishers for these sites. |
| Compliance / Legal / Regulatory | Regulatory document types (SAI, prospectus, proxy statement, etc.), compliance flag values, approval workflow labels | - Start with Patty Johnson and Kevin Lindner who upload the SAI’s and prospectuses on behalf of our law department. Unsure about the proxy statement/compliance flag values – do you have more info? |
| Brand / Creative Studio | Brand version values, image use types (hero, CTA, bio, etc.), licensed vs. original asset flags | - Eric Martin (creative director), though Dan Marsh/Patty Johnson may have more insight into the asset types |
| Retirement Services / Institutional | Audience segment values specific to retirement and institutional investor channels | - Nicole Lutz for Institutional Retirement; I don’t believe we have an owner for institutional investor channels, but you could touch base with Patty Johnson for historical reference |
| Canada / Regional Marketing | Canadian content owners need to confirm folder structure and regional metadata values | - Securian Canada just confirmed that they are planning on moving off the AEM platform this year (but may come back eventually). We will migrate as is and do not need to spend as much time on this – general recommendations would be helpful in the event they come back in the future. Joana Korach Gifford is the Securian Canada web/digital manager, though our Securian team members have historically supported their website, so Dan Novack/Patty Johnson could be U.S. contacts. |

## For the Folder Hierarchy Redesign

The folder redesign eliminates audience sub-folders and consolidates five parallel content stores. The people who need to validate this are the ones who currently navigate those paths:

| Workflow Group | Specific Decision They Need to Confirm | Names of SME Contact |
| --- | --- | --- |
| DAM Authors / Content Creators | That the new 12 top-level folders (brand, images, video, documents, forms, fragments, etc.) are intuitive and that no content type has been overlooked | Wondering if feedback could be gathered as a survey first? I think the list of individuals you were provided for interviews would comprise much of this list. |
| Video Production / Web Video | That /video, /s-vid, /creative-assets/video, and /securian/web-assets/video tree with audience metadata doesn't break their publishing workflow | Dan Novack |
| Regulatory / Compliance | That the /documents/regulatory tree (prospectus, SAI, performance reports, compliance) matches how that team currently thinks about document organization | Similar to my response to this workflow above, start with Patty Johnson and Kevin Lindner. There are 3 law team members supplying prospectuses, and they aren’t very familiar with the DAM, so I’m not sure to what extent they should inform the DAM hierarchy: Jayne Anne Grigg, Kristina Johnson (Kristi) and Jennifer Wright_Law |
| TruForm / Forms Management | That /forms/aem-output and /formsanddocuments and /formsanddocuments-themes) is acceptable as a system-managed folder | Erica Larson and Tony Spalding (Tony was interviewed) could be a resource; however, I’m unsure if there are others as these team members apparently aren’t familiar with TruForm |
| Canada / Regional | That Canada content container works for their permissions model and replication setup | Similar response as above; we are migrating as is, but you could contact Joana Korach Gifford (Securian Canada web/digital manager) and/or Securian web authors, Dan Novack/Patty Johnson |
| IT / AEM Developers | That the _system/ folder structure (Workfront, samples, CSS) is acceptable for technical content isolation and won't break existing service integrations | Aaron Friedlein |

## For the Tag Tree Redesign — Data Quality Issues

Eight flagged items require answers from specific Securian owners. These are not optional — the migration spec cannot be finalized without them:

DQ-01 — Likely Typo: The tag 'SecrueLink Ultra 7' appears to be a typo for 'SecureLink Ultra 7.' Someone who owns the SecureLink product line needs to confirm the correct name before this value is carried forward.

Contact: spelling error

DQ-02 — Long-Term Care Duplicates: Four near-identical long-term care tags exist under the same parent — three are likely duplicates. Someone in the I&F or Insurance product group needs to confirm which tags are in active use and how many assets are associated with each.

Contact: Alyse Snyder (Marketer) & Nicole Lutz (led effort for her team to implement DAM)

DQ-03 — Person Name as Tag: 'Kim Anderson' has been used as a content classification tag. This person or their manager needs to confirm what assets use this tag and what topic they should be reclassified under.

Contact: Unknown – there is no “Kim Anderson” who works at Securian. This may be an old tag but I’m not even sure where to go to determine who created it originally or its purpose.

DQ-04 — Kare 11 Duplicate: Two duplicate tags for the Kare 11 sponsorship (kare-11 / kare11). Brand or campaign team needs to confirm zero asset associations before both are retired.

Contact: Anna Olson (Brand) or Dan Wallace (Paid Media)

DQ-05 — Duplicate Business Lines Namespaces: The same business line vocabulary exists in two tag namespaces. A frequency report will show which one is actually used on DAM assets, but we'll need someone with namespace-level access to confirm before we retire the unused one.

Contact: Chad LeVake

DQ-06 — HIGH RISK — Advisor Personalization Namespace: The wcm-tags:advisor namespace may be actively feeding Adobe Target, AEM Context Hub, or a server-side personalization engine. If it is, retiring it without rebuilding the personalization logic will silently break content delivery. We need the WCM / Personalization team to confirm before any migration action is taken on this namespace.

Contact: Lindsey Rue

DQ-07 — HIGHEST RISK — Security Namespace (200+ Permission Tags): The wcm-tags:security namespace contains 200+ tags that appear to function as access control flags controlling who can see what content. Without any access trigger associated with it. If these are evaluated by AEM ACLs or dispatcher rules, retiring them before the new access control layer is built will create unauthorized content exposure. This is the single highest-risk item in the entire migration. We need the AEM developer and whoever owns content permissioning to be in the room before we touch this namespace.

Contact: Aaron Friedlein; Dale Kimmes is also a good source of historical DAM access knowledge

DQ-08 — TruForm Routing Scope: The securian:truform namespace contains 28 internal department names used to route TruForm assets. We need confirmation from the TruForm / Forms Management team on whether this routing logic is still active, and whether it should live as a metadata field or as folder organization.

Contact: Per notes above – Erica Larson may have insight here.

# Question 2: Thomas, What Is the Best Way to Get Their Input?

Getting cross-departmental stakeholders to agree on standardized metadata, folder structures, and tag decisions can be tricky. We've designed the validation tools to make this as low-lift as possible for each group, but we need Thomas's read on the right process for Securian. Here are the three approaches we're prepared to support:

| Approach | How It Works | Best For | Group / SME Name |
| --- | --- | --- | --- |
| Async Questionnaire (Email) | We send each group their tailored Questionnaire tab from the Controlled Vocabulary Workbook plus a marked-up section of the Folder/Tag spec. They review and return written responses on their own schedule. | Groups with limited availability or clear single owners. Lower friction, slower turnaround. |  |
| 20-Minute Working Sessions (Per Group) | We host a short structured call with each workflow group, walk them through only their relevant fields and decisions, and capture answers live. Most groups would need only one session. | Groups where decisions require discussion among multiple people (e.g., TruForm routing, regulatory doc types, the DQ-06/07 high-risk items). | Conversation best |
| Rapid 1:1s with SME Designees | Thomas designates one named contact per group. We send them the questionnaire and follow up with a 15-minute call if needed. | Groups where one person clearly owns the decision and can respond without a broader team discussion. |  |

Our Recommendation: A hybrid approach. Most workflow groups can validate the Controlled Vocabulary and Folder Redesign asynchronously if they're given a well-prepared questionnaire. However, we strongly recommend a live session even 20 minutes for: - The security namespace (DQ-07): This needs AEM developers, IT, and the content permissions owner at the same table. - The advisor/personalization namespace (DQ-06): This needs WCM and the personalization team together. - TruForm routing (DQ-08): This needs the Forms Management team to confirm whether that routing logic is still active. We want to follow the path of least resistance Thomas knows which groups are responsive via email and which ones need to be convened.

# Meeting Summary — What We're Asking Thomas to Do

| Ask | Outcome Needed |
| --- | --- |
| Name the right SMEs and department heads across all three deliverables — especially TruForm, Highspot, Web/WCM, Compliance, and Personalization. | A contact list we can use to schedule validation sessions and send questionnaires. |
| Advise on the right process async questionnaire, working sessions, or 1:1s for each group. | A validation plan we can execute within the project timeline. |
| Confirm the right process for the two high-risk tag items (DQ-06 and DQ-07) who needs to be in the room and who makes the final call. | Clarity on how to handle the security and advisor namespaces without creating risk. |